# PL/SQL to .NET API Modernization

# Master Tracking Inventory

Development Architecture Working Document

## Consolidated Service-Group Inventory

This document is the Phase 3 discovery inventory for the packages classified in
package_topic_classification_phase_3.md. It analyzes every
package/routine in the ERP, Ledger, and Financial Reconciliation service groups from the real
source in src/all/package_bodies/ and prepares each for .NET migration
planning.

## Included Service Groups

- ERP (JD Edwards Integration)

- Ledger

- Financial Reconciliation

# Master Document Organization

Numbering is group-local: each Service Group below restarts its own PKG-001, SP-001, and
Q-001 sequences, and IDs are never renumbered once assigned. p_libraries.sql and
pkg_f0901_to_ahs.sql are each analyzed once per Service Group they appear in (with their own
independent PKG/SP numbering in each), consistent with the classification document listing them
under more than one topic.

1. ERP (JD Edwards Integration)

2. Ledger

3. Financial Reconciliation

# ERP (JD Edwards Integration)

Consolidated Source Section
ERP (JD Edwards Integration)
PL/SQL to .NET API Modernization - Tracking Inventory
Development Architecture Working Document | Version 1

## 1. Standing Architecture Rule

Legacy package boundaries in this group (hwh_sync, pkg_cp_staging, pkg_f0901_to_ahs,
pkg_jde_sync, pkg_vendors_jde, pkg_vendors_staging, pkg_ws_jde_soap_api) do not define
target service/API boundaries. pkg_jde_sync in particular is a grab-bag of AP/GL staging-table
CRUD, vendor/payee resolution, and flat-file utilities that today is reused as a shared library by
every other package in this group; that reuse relationship should survive migration as a shared
JdeIntegrationService / JdeStagingRepository, not be split along package lines. Routines are
mapped to the business capability that logically owns them (JDE vendor sync, JDE AP/GL staging,
JDE file-interface plumbing, JDE web-service transport), and existing capabilities identified
elsewhere in this document are reused rather than creating package-specific or niche endpoints.

Traceability: PL/SQL Routine -> Business Capability -> Owning .NET Service -> Existing/New Logical Endpoint.

## 2. Master Inventory

| Object ID | Package/Procedure | Primary Responsibility | Routines | Complexity | Status | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| PKG-001 | PROD.HWH_SYNC | Extracts vendor home-warranty-holdings (HWH) inventory invoices into JDE-bound flat files (line detail + header), resolves/creates JDE address-book numbers (cust_site_jde) for the vendors involved, and logs each generated file into JDE's F550010 inbound-batch table over a database link. | 4 | High | Initial technical analysis complete / ERP & Vendor Payables SME validation pending | Yes - confirm HWH ("Home Warranty Holdings"?) business meaning, confirm the file-naming/task-status hardcoding per format name is still current, and confirm the commented-out payment-instrument lookup is intentionally disabled |
| PKG-002 | PROD.PKG_CP_STAGING | Stages ready commission_invoice_batch rows into the JDE AP (ahs_ap_interface) and GL (ahs_gl_interface) interface tables, resolving each commission invoice's payee, GL business unit, and due date. | 3 | High | Initial technical analysis complete / Commission Payables & ERP SME validation pending | Yes - confirm the hardcoded gl_code-suffix-to-GL-account overrides (7206/7236/7296) are still the correct business/GL mapping and are not stale |
| PKG-003 | PROD.PKG_F0901_TO_AHS | Reads a fixed-width JDE F0901 (GL Account Master) extract file and keeps AHS's local mirror of F0901 posting-edit codes in sync with JDE. | 3 | Medium-High | Initial technical analysis complete / Ledger & ERP SME validation pending | Limited - confirm the local F0901 mirror is still consumed downstream (only found written here, not obviously read elsewhere in this group) |
| PKG-004 | PROD.PKG_JDE_SYNC | Core shared JDE-integration library: AP/GL/vendor staging-table CRUD (ahs_ap_interface, ahs_gl_interface, ahs_vendor_interface, gp_vendor_invoice[_line]), JDE address-book (cust_site_jde) resolution, vendor/payee/paygroup/GL-account resolution rules, due-date calculation, and flat-file/track-file utilities used by every other package in this group. | 72 | High / Critical | Initial technical analysis complete / ERP, AP & Commission Payables SME validation pending | Yes - this package is a shared-utility grab-bag spanning several business capabilities and needs a capability-by-capability split, not a 1:1 package migration |
| PKG-005 | PROD.PKG_VENDORS_JDE | Reads vendor/distributor/franchise/sales-source insert & update rows from the enterprise audit_log, and either writes a JDE vendor-sync flat file ('A' add records) or updates the four core JDE vendor tables (F0101/F0111/F0116/F0401) directly over a database link when the vendor already exists in JDE. | 2 | High | Initial technical analysis complete / ERP & Vendor Master SME validation pending | Yes - confirm whether this package is still the active vendor-sync path or has been superseded by pkg_vendors_staging (both read the same audit_log table with overlapping table-name filters) |
| PKG-006 | PROD.PKG_VENDORS_STAGING | Reads vendor/distributor/franchise/sales-source/customer/property insert & update rows from audit_log, resolves the correct payee record and JDE address number for each, and stages the result into ahs_vendor_interface for the JDE vendor interface. | 20 | High | Initial technical analysis complete / ERP & Vendor Master SME validation pending | Yes - same overlap-with-pkg_vendors_jde question as PKG-005; needs SME confirmation on which package is authoritative today |
| PKG-007 | PROD.PKG_WS_JDE_SOAP_API | Generic SOAP/XML request-builder and envelope/response-parsing utility intended for calling JDE Business Services over HTTP. | 7 | High / Critical | Initial technical analysis complete / ERP Integration SME validation pending | Yes - the invoke function's entire HTTP send/receive body is commented out, so this package cannot currently make a live SOAP call; confirm whether it is dead code or mid-refactor before using it as a migration reference |

## 3. Detailed Routine Inventory - PKG-001

| ID | Routine | Purpose | Complexity | Target Owner | Endpoint/Treatment | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| SP-001 | PPUB_WRITE_HWH_FILES | Batch job: for each vendor_hwh_inventory row in the current sync window, builds detail-line and header flat-file records via dynamic SQL (PKG_CONV.SP_BUILD_CURSOR), resolves each vendor's JDE address number, writes both files in mapping_param-driven batches, logs each completed file into JDE's F550010 table, and rolls the sync date window forward. | High / Critical | JdeVendorInvoiceExtractJob (background job) / JdeStagingRepository | Internal scheduled job only; no public endpoint. An operations-facing POST /api/jde/hwh-extracts/run could trigger it on demand, reusing the same job. | Yes - confirm the commented-out payment-instrument (F0401) lookup was deliberately dropped in 2004 and is not a latent defect |
| SP-002 | fpub_ins_cust_site_jde | Creates a new cust_site_jde row (sequence-generated JDE address number) for a cust_site key not yet known to JDE. | Medium | JdeAddressBookService / JdeStagingRepository | No public endpoint; internal repository method reused by PKG-004.SP-018 (fpub_retrieve_cust_site_jde) and vendor-sync flows. | Limited - two packages (HWH_SYNC and PKG_JDE_SYNC) each implement their own near-identical fpub_ins_cust_site_jde; confirm which is authoritative |
| SP-003 | fpub_retrieve_cust_site_jde | Looks up the JDE address number for an already-synced cust_site key (synch_flag_indicator = 'Y'); returns -1 if not found/synced. | Low-Medium | JdeAddressBookService / JdeStagingRepository | No public endpoint; internal repository method. | Limited - same authoritative-copy question as SP-002 |
| SP-004 | fpub_jde_insert_f550010 | Inserts a row into JDE's F550010 inbound-batch table via a test/prod database link, deriving the JDE task name/status/path from map_sqlfs/hardcoded per-format-name rules, and increments map_sqlfs.task_number. | High | JdeFileInterfaceService / JdeStagingRepository | No public endpoint; internal repository method shared by the HWH, vendor, and AP file-extract jobs. | Yes - the per-format-name ls_task_status/ls_file_path_new hardcoding (SYNC_VEND, SYNC_APINV, SYNC_APINV_LINE, SYNC_GL_LINE) should be externalized to configuration during migration |

## 4. Business Logic and Architecture Findings

- PPUB_WRITE_HWH_FILES is a single 900-line orchestration routine: it mixes file I/O, dynamic-SQL cursor building, control-total accounting, and JDE batch registration in one procedure with 24 sequential "Execution Level" steps — a strong candidate to be decomposed into an extract/transform/load pipeline of discrete, independently testable steps.

- Duplicate JDE address-number logic: HWH_SYNC.fpub_ins_cust_site_jde/fpub_retrieve_cust_site_jde and PKG_JDE_SYNC's routines of the same name implement essentially the same cust_site_jde CRUD independently; migration should consolidate to one JdeAddressBookService implementation.

- Dead/disabled business rule left in place: the payment-instrument (F0401) lookup that would set the correct JDE payment instrument per vendor is fully commented out (since 2004, per the inline note) and the code silently defaults every vendor to payment instrument 1 — worth flagging even though it predates this migration, since it may be masking an unresolved payments defect.

- Hardcoded JDE file/task metadata: fpub_jde_insert_f550010 branches on literal format-name strings to pick JDE task status and file path; this is exactly the kind of interface-mapping data that should move to configuration/a mapping table rather than code in the target architecture.

- Cross-database-link dynamic DML: file registration writes directly into a JDE schema over a DB link (f550010@DBLINKP/T) built as a dynamic SQL string; the target design needs an explicit decision on whether .NET talks to JDE via its own DB connection, a message queue, or the (currently non-functional) SOAP API in PKG-007.

## 5. Recommended Target .NET Mapping

| Legacy Concern | Target Capability |
| --- | --- |
| HWH vendor invoice file extraction & control totals | JdeVendorInvoiceExtractJob (scheduled worker) |
| JDE address-book (cust_site_jde) resolution/creation | JdeAddressBookService |
| JDE inbound-batch (F550010) file registration | JdeFileInterfaceService |
| Per-interface file/task metadata (currently hardcoded) | JdeInterfaceConfig (configuration store) |

## 6. Endpoint Consolidation

- PPUB_WRITE_HWH_FILES — no public endpoint; runs as a scheduled JdeVendorInvoiceExtractJob. An optional operator-triggered POST /api/jde/hwh-extracts/run can reuse the same job for manual runs.

- fpub_ins_cust_site_jde / fpub_retrieve_cust_site_jde — no public endpoint; fold into JdeAddressBookService.ResolveOrCreateAddressNumber(custSite), the single implementation also used by PKG-004 and PKG-006.

- fpub_jde_insert_f550010 — no public endpoint; fold into JdeFileInterfaceService.RegisterInboundFile(...), reused by every file-extract job in this group.

- Routines NOT getting their own endpoint: all four (SP-001 through SP-004) — this package is entirely batch/internal-repository logic with no interactive/API surface in the legacy system.

## 7. Client / SME Questions

| Question ID | Question/Decision Required |
| --- | --- |
| Q-001 | What does "HWH" stand for and what vendor-invoice business process does it represent? Needed to name the target service/job meaningfully. |
| Q-002 | Is the commented-out F0401 payment-instrument lookup a deliberately abandoned rule, or a defect that should be fixed as part of migration? |
| Q-003 | Which package is authoritative for cust_site_jde creation — HWH_SYNC, PKG_JDE_SYNC, or both interchangeably? |
| Q-004 | Should the per-format-name JDE task/path metadata in fpub_jde_insert_f550010 be migrated as-is or redesigned as data-driven configuration? |

## 8. Cumulative Inventory Status

| Metric | Current Value |
| --- | --- |
| Service Group | ERP (JD Edwards Integration) |
| Packages analyzed | 1 |
| Standalone procedures analyzed | 0 |
| Total database objects analyzed | 1 |
| Current object | PKG-001 - PROD.HWH_SYNC |
| Routine implementations tracked | 4 |
| Current routine ID range | SP-001 through SP-004 |
| Current SME question range | Q-001 through Q-004 |
| Group status | Technical inventory in progress |
| Next package ID | PKG-002 |
| Next routine ID | SP-005 |
| Next SME question ID | Q-005 |

## 9. Detailed Routine Inventory - PKG-002

| ID | Routine | Purpose | Complexity | Target Owner | Endpoint/Treatment | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| SP-005 | PROC_CP_INV_STAGING | Batch driver: loops every commission_invoice_batch row with batch_type_code = 'READY', stages it via PROC_CP_INV_BATCH, and on success marks the batch PROCESSED via pkg_jde_sync.f_upd_comm_inv_batch. | Medium | CommissionPayablesStagingJob / JdeStagingRepository | No public endpoint; internal scheduled job. | Limited - confirm batch failure handling (continues to next batch on error) is the desired behavior |
| SP-006 | PROC_CP_INV_BATCH | For every commission_invoice row in a batch, resolves AP-interface fields via f_get_cp_data, resolves the GL business unit via pkg_def_revenue_libs.fpub_return_gl_busunit, applies a hardcoded 3-way GL-account override by gl_code suffix, and inserts both an ahs_ap_interface and ahs_gl_interface staging row per invoice, isolating failures per row. | High | CommissionPayablesStagingService / JdeStagingRepository | No public endpoint; internal repository/service logic invoked by SP-005. | Yes - confirm the 7206/7236/7296 gl_code-suffix → GL-account override (62010.004/.007/.009) is current and complete (only 3 codes are handled; others fall through with no account override) |
| SP-007 | f_get_cp_data | Resolves AP-interface header fields (payee name/id, branch address, agent name, escrow number, cust_site, JDE an8, contract type, payment plan) for a commission payment, branching on payee type (DIST/FRAN/SSOURCE) and delegating to pkg_jde_sync, ar_libraries, p_libraries, and pkg_acct_reports. | High / Critical | CommissionPayablesStagingService / PayeeResolutionService | No public endpoint; internal service composition. | Yes - dense cross-package payee-resolution logic; needs SME walkthrough per payee type before it can be safely re-implemented |

## 10. Business Logic and Architecture Findings

- GL-account override is a narrow hardcoded rule: PROC_CP_INV_BATCH special-cases exactly three gl_code suffixes to redirect the GL account; any other suffix silently keeps no override, which may or may not be intentional — this is exactly the kind of rule that should become a data-driven lookup rather than in-line IF/ELSIF branches.

- f_get_cp_data is a payee-resolution aggregator, not commission-domain logic: most of its work (branch address, agent name, JDE an8, contract attributes) is really "resolve this payee's mailing/JDE identity," a capability shared with PKG-004/PKG-006; it should not become bespoke Commission-domain code.

- Per-invoice error isolation via nested EXCEPTION/COMMIT: each commission invoice is staged independently so one bad row doesn't block the batch — this pattern (partial-batch success with per-item error logging) needs an explicit equivalent in the target design (e.g., a batch result object listing per-item success/failure) rather than being lost.

- GL date defaulting is silently overridden: PROC_CP_INV_BATCH computes rec_ahs_ap_int.gl_date := sysdate and leaves the original r_cpi_rec.gl_date commented out — worth confirming with SMEs that "always use today's date" (not the invoice's original GL date) is intended.

## 11. Recommended Target .NET Mapping

| Legacy Concern | Target Capability |
| --- | --- |
| Ready-batch staging orchestration | CommissionPayablesStagingJob |
| Per-invoice AP/GL staging record construction | CommissionPayablesStagingService |
| Payee/branch/agent identity resolution | PayeeResolutionService (shared with PKG-004/PKG-006) |
| GL account override by gl_code suffix | GlAccountMappingConfig (configuration store) |

## 12. Endpoint Consolidation

- PROC_CP_INV_STAGING — no public endpoint; scheduled CommissionPayablesStagingJob.

- PROC_CP_INV_BATCH — no public endpoint; internal CommissionPayablesStagingService.StageBatch(batchId).

- f_get_cp_data — no public endpoint; folds into PayeeResolutionService.ResolvePayee(...), reused by PKG-004/PKG-006 payee-resolution routines rather than re-implemented per package.

- Routines NOT getting their own endpoint: all three (SP-005 through SP-007) — batch/internal logic only.

## 13. Client / SME Questions

| Question ID | Question/Decision Required |
| --- | --- |
| Q-005 | Is the 3-code GL-account override list (7206/7236/7296) complete, or are there other gl_code suffixes that should redirect the GL account and were simply never added? |
| Q-006 | Should staged commission AP entries always use today's date as gl_date (current behavior), or the invoice's original GL date (the commented-out alternative)? |
| Q-007 | What should happen to a commission invoice batch when one or more invoices in it fail to stage — is "skip and continue" (current behavior) acceptable for the target system? |

## 14. Cumulative Inventory Status

| Metric | Current Value |
| --- | --- |
| Service Group | ERP (JD Edwards Integration) |
| Packages analyzed | 2 |
| Standalone procedures analyzed | 0 |
| Total database objects analyzed | 2 |
| Current object | PKG-002 - PROD.PKG_CP_STAGING |
| Routine implementations tracked | 7 |
| Current routine ID range | SP-001 through SP-007 |
| Current SME question range | Q-001 through Q-007 |
| Group status | Technical inventory in progress |
| Next package ID | PKG-003 |
| Next routine ID | SP-008 |
| Next SME question ID | Q-008 |

## 15. Detailed Routine Inventory - PKG-003

| ID | Routine | Purpose | Complexity | Target Owner | Endpoint/Treatment | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| SP-008 | ppub_process_f0901_file | Reads a fixed-width JDE F0901 extract file line by line, parses business-unit/object/subsidiary/posting-edit-code fields, and upserts the local F0901 mirror only when the posting-edit code has changed. | Medium-High | JdeGlAccountSyncJob / JdeStagingRepository | No public endpoint; internal scheduled job. | Limited - confirm downstream consumers of the local F0901 mirror |
| SP-009 | fpub_get_f0901_posting_edit | Looks up the current posting-edit code for a business-unit/object/subsidiary key in the local F0901 mirror. | Low | JdeGlAccountSyncService / JdeStagingRepository | No public endpoint; internal repository method. | Limited - none beyond SP-008's |
| SP-010 | fpub_insert_update_f0901 | Updates the local F0901 mirror's posting-edit code for a key, or inserts a new row (with a locally sequence-generated gmaid) if the key doesn't exist yet. | Medium | JdeGlAccountSyncService / JdeStagingRepository | No public endpoint; internal repository method. | Limited - none beyond SP-008's |

## 16. Business Logic and Architecture Findings

- File-driven one-way sync, not bidirectional: this package only pulls JDE's F0901 (Account Master) posting-edit codes into AHS; it never writes back to JDE, so it is purely a read replica maintenance job.

- Simple, low-risk CRUD: unlike the vendor/AP staging packages, this package has no branching business rules — it is a straightforward upsert-if-different loop, a good first candidate for a thin repository-only migration.

- Locally generated JDE-shaped key: fpub_insert_update_f0901 mints its own gmaid from a local sequence (f0901_1on1_chart_seq) rather than JDE providing one, which is a detail worth confirming still matches how JDE's F0901 keys are actually structured.

## 17. Recommended Target .NET Mapping

| Legacy Concern | Target Capability |
| --- | --- |
| F0901 (GL Account Master) local-mirror sync | JdeGlAccountSyncJob / JdeGlAccountSyncService |

## 18. Endpoint Consolidation

- ppub_process_f0901_file — no public endpoint; scheduled JdeGlAccountSyncJob.

- fpub_get_f0901_posting_edit / fpub_insert_update_f0901 — no public endpoint; internal JdeGlAccountSyncService methods.

- Routines NOT getting their own endpoint: all three (SP-008 through SP-010).

## 19. Client / SME Questions

| Question ID | Question/Decision Required |
| --- | --- |
| Q-008 | What downstream process(es) actually read the local F0901 mirror table that this package maintains? |

## 20. Cumulative Inventory Status

| Metric | Current Value |
| --- | --- |
| Service Group | ERP (JD Edwards Integration) |
| Packages analyzed | 3 |
| Standalone procedures analyzed | 0 |
| Total database objects analyzed | 3 |
| Current object | PKG-003 - PROD.PKG_F0901_TO_AHS |
| Routine implementations tracked | 10 |
| Current routine ID range | SP-001 through SP-010 |
| Current SME question range | Q-001 through Q-008 |
| Group status | Technical inventory in progress |
| Next package ID | PKG-004 |
| Next routine ID | SP-011 |
| Next SME question ID | Q-009 |

## 21. Detailed Routine Inventory - PKG-004

| ID | Routine | Purpose | Complexity | Target Owner | Endpoint/Treatment | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| SP-011 | fpub_return_delimited_field | Extracts the Nth ~-delimited field from a flat interface-record string. | Low | JdeInterfaceParsingService | No public endpoint; internal parsing helper. | Limited - none |
| SP-012 | fpub_ins_ahs_vendor_interface | Inserts a full staging row into ahs_vendor_interface for JDE vendor sync. | Low-Medium | JdeVendorStagingService / Repository | No public endpoint. | Limited |
| SP-013 | fpub_update_audit_log_flag | Updates audit_log.sfi_flag_fld for a seq_no (marks a change-log row processed/ignored/errored). | Low | AuditLogRepository | No public endpoint. | Limited |
| SP-014 | fpub_ins_cust_site_jde | Generates a new JDE address number and inserts a cust_site_jde row already marked synced. | Low | JdeAddressBookService | No public endpoint; near-duplicate of PKG-001/SP-002. | Yes - reconcile with HWH_SYNC.fpub_ins_cust_site_jde (PKG-001, SP-002) into one implementation |
| SP-015 | fpub_retrieve_cust_site_jde (1-arg) | Wrapper returning only the JDE an8 for a cust_site key. | Low | JdeAddressBookService | No public endpoint. | Limited |
| SP-016 | fpub_retrieve_cust_site_jde (2-arg overload) | Looks up (or creates, flagging Add/Change) the JDE an8 for a cust_site key. | Medium | JdeAddressBookService | No public endpoint. | Limited |
| SP-017 | fpub_update_oap_status | Updates an OAP payment's status and sfi_req_flag. | Low | OapPaymentRepository | No public endpoint. | Limited - confirm what "OAP" denotes |
| SP-018 | fpub_return_dispatch_sf_amt | Returns the service-fee amount for a dispatch. | Low | DispatchRepository | No public endpoint; likely belongs to the Dispatch/Service domain, not ERP. | Limited |
| SP-019 | fpub_return_hwh_batch_count | Counts this month's 'Z'-source vendor_invoice_batch rows. | Low | JdeVendorInvoiceExtractJob | No public endpoint. | Limited |
| SP-020 | fpub_update_hwh_status_type_cd | Marks a vendor_hwh_inventory row 'INVOICE'. | Low | JdeVendorInvoiceExtractJob | No public endpoint. | Limited |
| SP-021 | fpub_update_track_file | Updates row_count/control_tot_1 on a track_file row. | Low | JdeFileInterfaceService | No public endpoint. | Limited |
| SP-022 | fpub_update_processed_ap | Flags an ahs_ap_interface row and its ahs_gl_interface rows synced, tagging a track_file_seq_id. | Low | JdeStagingRepository | No public endpoint. | Limited |
| SP-023 | fpub_get_map_sqlfs_attribute | Dynamic single-column lookup on map_sqlfs by format name. | Medium | JdeInterfaceConfigService | No public endpoint. | Yes - dynamic-SQL config lookup should become typed configuration access, not string-built SQL |
| SP-024 | fpub_get_map_param_attribute | Dynamic single-column lookup on mapping_param by format name. | Medium | JdeInterfaceConfigService | No public endpoint. | Yes - same as SP-023 |
| SP-025 | fpub_get_map_table_attribute | Dynamic single-column lookup on mapping_table by format name (documented to require a unique format name). | Medium | JdeInterfaceConfigService | No public endpoint. | Yes - same as SP-023 |
| SP-026 | fpub_ins_ahs_gl_interface | Inserts a full staging row into ahs_gl_interface. | Low-Medium | JdeGlStagingService / Repository | No public endpoint. | Limited |
| SP-027 | fpub_upd_ar_gl_details | Marks an ar_gl_details row extracted/synced. | Low | LedgerPostingRepository | No public endpoint; cross-group with Ledger. | Limited |
| SP-028 | fpub_upd_temp_ar_gl_details | Marks a range of temp_ar_gl_details rows (by account/transaction type) extracted/synced. | Low-Medium | LedgerPostingRepository | No public endpoint; cross-group with Ledger. | Limited |
| SP-029 | fpub_upd_invalid_gl_trans | Clears/sets synch_flag_ind on ar_gl_details rows for a GL transaction flagged invalid/out-of-balance. | Medium | FinancialReconciliationService | No public endpoint; cross-group with Financial Reconciliation. | Yes - reconcile ownership with the Financial Reconciliation service group |
| SP-030 | fpub_upd_temp_invalid_gl_trans | Same as SP-029 against temp_ar_gl_details. | Medium | FinancialReconciliationService | No public endpoint; cross-group. | Yes - same as SP-029 |
| SP-031 | fpub_get_sequence_value | Generic dynamic NEXTVAL wrapper for any named sequence. | Medium | (retire) | No public endpoint; retire in favor of .NET-native id generation. | Yes - dynamic-SQL sequence access is an anti-pattern to retire, not port |
| SP-032 | fpub_set_gp_invoice_line | Inserts/updates/deletes gp_vendor_invoice_line rows per an I/U/D flag array (bulk line editor). | High | VendorInvoiceService / Repository | No public endpoint; internal to vendor-invoice line editing. | Yes - confirm which UI/caller drives this bulk array-based edit pattern |
| SP-033 | fpub_set_gp_vendor_invoice | Inserts or updates a gp_vendor_invoice header row depending on whether an id was supplied. | High | VendorInvoiceService / Repository | POST /api/vendor-invoices / PUT /api/vendor-invoices/{id} (new) | Yes - 22-parameter routine; needs a proper request DTO design |
| SP-034 | fpub_del_gp_vendor_invoice | Deletes a gp_vendor_invoice and its lines by invoice id. | Low-Medium | VendorInvoiceService / Repository | DELETE /api/vendor-invoices/{id} (new) | Limited |
| SP-035 | fpub_upd_misc_cash_pmnt | Stamps extraction_date on a misc_cash_payment row. | Low | LedgerPostingRepository | No public endpoint; cross-group with Ledger. | Limited |
| SP-036 | fpub_upd_temp_lockbox_header | Marks a temp_lockbox_header batch 'EXTRACTED' with an extraction date. | Low | LockboxRepository | No public endpoint. | Limited |
| SP-037 | fpub_get_misc_cash_descr | Returns the first 25 characters of a misc cash payment's description. | Low | LedgerPostingRepository | No public endpoint. | Limited |
| SP-038 | fpub_get_vendor_mailing_id | Returns a vendor's designated mailing-address commercial_property_id. | Low | VendorRepository | No public endpoint. | Limited |
| SP-039 | fpub_SET_VENDORINV_Batch_GP | Inserts a new vendor_invoice_batch header, or recomputes/rolls up its item counts and amounts from gp_vendor_invoice and marks it READY. | Medium-High | VendorInvoiceBatchService / Repository | No public endpoint; internal batch-rollup invoked after invoice edits. | Limited - confirm the rollup should always set applied_items/applied_amount equal to batch_items/batch_amount (as coded) |
| SP-040 | fpub_upd_types_glsync | Flips a hardcoded types row's flag to 'N' to control GL-sync extraction. | Low | LedgerPostingRepository | No public endpoint. | Yes - hardcoded control-flag flip; confirm intended trigger/consumer |
| SP-041 | fpub_upd_ahs_gl_interface | Marks an ahs_gl_interface row synced with a track_file_seq_id. | Low | JdeGlStagingService / Repository | No public endpoint. | Limited |
| SP-042 | fpub_get_misc_cash_pmnt_count | Counts un-extracted misc_cash_payment rows for a status. | Low | LedgerPostingRepository | No public endpoint. | Limited |
| SP-043 | f_get_con_dist_attribute | Returns the initiating distributor/represents-type attributes for a contract. | Low-Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-044 | f_get_dist_home_office_detail | Resolves a distributor's home-office payee id/type/commercial-property and JDE vendor prefix, silently continuing if no home office exists. | Medium-High | PayeeResolutionService | No public endpoint. | Yes - the silent WHEN OTHERS THEN NULL on the home-office lookup can mask a real distributor data problem |
| SP-045 | f_get_commercial_property_id | Returns the 'PA'/ADDRESS commercial_property_id for a distributor/franchise/sales-source payee. | Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-046 | f_get_payee_name (distributor) | Returns a distributor's name for a type code/prefix. | Low | PayeeResolutionService | No public endpoint. | Limited |
| SP-047 | f_get_agent_name (7-arg) | Returns the sales agent name for a contract/distributor/represents-type pairing. | Low-Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-048 | f_get_agent_name (5-arg overload) | Simplified overload of SP-047 without the represents-type filter. | Low-Medium | PayeeResolutionService | No public endpoint. | Yes - confirm which overload is still called; near-duplicate logic |
| SP-049 | f_get_payee_info (DIST/SSOURCE) | Returns payee name+id for a sales-source-linked distributor or a sales-source's home office. | Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-050 | f_get_payee_info (contract-based overload) | Returns a distributor's name+id for a contract, applying a paygroup-based id prefix. | Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-051 | f_get_payee_name (FRAN/SSOURCE overload) | Returns a franchise or sales-source name by payee type+id. | Low | PayeeResolutionService | No public endpoint. | Limited |
| SP-052 | f_get_contract_site_address | Returns the formatted covered-property address for a contract. | Low-Medium | ContractPropertyService | No public endpoint; likely belongs to the Contract/Property domain, not ERP. | Limited |
| SP-053 | fpub_return_comm_prop_addr | Returns the formatted address for a commercial_property id. | Low-Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-054 | f_get_vendor_prefix | Returns the JDE cust_site id-prefix (A-/2-/5-/B-/3-) for a distributor/franchise based on paygroup. | Medium | JdeCustSiteKeyBuilder | No public endpoint. | Yes - prefix rules are hardcoded literals; externalize to configuration |
| SP-055 | f_get_office_code | Returns a distributor's Weichert office code, falling back to its external_id. | Low-Medium | PayeeResolutionService | No public endpoint. | Limited - confirm "Weichert" naming is still relevant post-rebrand |
| SP-056 | f_get_reversal_reason | Returns the reversal-reason description for a "_R"-suffixed reversed commission invoice id. | Low-Medium | CommissionPayablesStagingService | No public endpoint. | Limited |
| SP-057 | f_get_frequency_date | Returns the next weekly/monthly invoice date for a pay frequency. | Low-Medium | PaymentSchedulingService | No public endpoint. | Limited |
| SP-058 | f_get_due_date (5-arg) | Thin wrapper calling the 8-arg overload (SP-060) with a null payee type. | Low | PaymentSchedulingService | No public endpoint. | Limited |
| SP-059 | f_get_due_date (6-arg overload) | Thin wrapper calling the 8-arg overload (SP-060) with a null payment id. | Low | PaymentSchedulingService | No public endpoint. | Limited |
| SP-060 | f_get_due_date (8-arg, full logic) | Computes the AP due date: for DBR/ACQ paygroups derives from deposit date, pay frequency, and business-day rules (with several JIRA-tracked revisions layered in); for FEX/SUP/SRV adds a fixed day offset and rolls weekend dates to Monday. | High | PaymentSchedulingService | No public endpoint; core scheduling rule reused across AP staging. | Yes - dense, incrementally-patched business rule (multiple JIRA references inline); needs a full SME walkthrough before re-implementation |
| SP-061 | f_ins_ahs_ap_interface | Inserts a full ~50-column staging row into ahs_ap_interface. | Medium | JdeApStagingService / Repository | No public endpoint. | Limited |
| SP-062 | f_upd_comm_inv_batch | Marks a commission_invoice_batch PROCESSED. | Low | CommissionPayablesStagingService | No public endpoint. | Limited |
| SP-063 | f_upd_comm_inv | Sets a commission_invoice's GL_Date to today. | Low | CommissionPayablesStagingService | No public endpoint. | Limited |
| SP-064 | f_upd_comm_inv_date | Updates a commission_invoice's invoice_date. | Low | CommissionPayablesStagingService | No public endpoint. | Limited |
| SP-065 | f_upd_ahs_vendor_interface | Marks an ahs_vendor_interface row synced with a track_file_seq_id. | Low | JdeVendorStagingService / Repository | No public endpoint. | Limited |
| SP-066 | FPUB_GET_VENDOR_PAY_SITE | Returns a vendor's mailing commercial_property_id, falling back to its first non-pay-site property. | Low-Medium | VendorRepository | No public endpoint. | Limited |
| SP-067 | FPUB_GET_VENDOR_PAY_GROUP | Derives a vendor's JDE paygroup (SUP/FEX/SRV) from vendor type and accounting-discount indicator. | Low-Medium | VendorRepository | No public endpoint. | Limited |
| SP-068 | fpub_get_set_gp_line | Builds one ahs_gl_interface record per gp_vendor_invoice_line row, concatenating GL business-unit/object/subsidiary into a single account string. | Medium | JdeGlStagingService | No public endpoint. | Limited |
| SP-069 | fpub_get_paygroup | Maps a batch source code (O/N/B/V/L/Z) to a paygroup type code (OVR/NSC/DIST/SERV/CIL). | Low | VendorInvoiceBatchService | No public endpoint. | Yes - literal code-to-code mapping; externalize to configuration |
| SP-070 | fpub_get_gp_vendor_info | Resolves vendor name, address ids, and paygroup for a general-payables vendor by batch source, branching across distributor/sales-source/franchise/service-vendor cursors. | High | PayeeResolutionService | No public endpoint. | Yes - dense multi-branch vendor-resolution routine; needs SME walkthrough per batch source |
| SP-071 | fpub_gp_cust_site | Builds the JDE cust_site key (prefix + vendor id + property id) from paygroup/payee-type rules. | Medium | JdeCustSiteKeyBuilder | No public endpoint. | Yes - same prefix-table externalization as SP-054 |
| SP-072 | f_get_vendors_general | Dynamic, multi-criteria (paygroup, name, address) search over general_payables_payee/commercial_property with pagination. | High | VendorSearchService | GET /api/vendors/search (new) | Yes - dynamic SQL with 8 optional bind filters; needs a proper query-object redesign |
| SP-073 | f_get_gp_customer_name | Returns a general-payables vendor's name. | Low | VendorRepository | No public endpoint. | Limited |
| SP-074 | fpub_create_control_file | Writes a fixed-format control-file trailer record for a JDE interface file and pushes it to object storage. | Medium | JdeFileInterfaceService | No public endpoint. | Limited |
| SP-075 | fpub_return_gl_account | Reclassifies a balance-sheet GL account to a fallback account when not found in chart_of_accts. | Medium | LedgerAccountMappingService | No public endpoint; cross-group with Ledger. | Yes - fallback-substitution rule needs SME confirmation |
| SP-076 | fpub_get_account_format_flag | Returns whether the "new" GL account format is active, from a TYPES config row. | Low | LedgerAccountMappingService | No public endpoint; cross-group with Ledger. | Limited |
| SP-077 | fpub_ar_banks_conv | Returns the GL object/subsidiary account string for a bank type code, from CORP_AR_BANKS or AR_BANKS depending on the account-format flag. | Medium | LedgerAccountMappingService | No public endpoint; cross-group with Ledger. | Limited |
| SP-078 | fpub_ar_banks_busunit | Returns the GL business unit for a bank type code, same dual-table pattern as SP-077. | Medium | LedgerAccountMappingService | No public endpoint; cross-group with Ledger. | Limited |
| SP-079 | fpub_return_customer_name | Returns the buyer's (falling back to seller's) name for a contract. | Low-Medium | CustomerRepository | No public endpoint; likely belongs to the Customer domain, not ERP. | Limited |
| SP-080 | fpub_return_customer_id_name | Returns a customer's name by customer id. | Low | CustomerRepository | No public endpoint. | Limited |
| SP-081 | sp_open_flat_file | Registers a file in track_file, then opens it via UTL_FILE (pulling it from object storage first for reads). | Medium | JdeFileInterfaceService | No public endpoint. | Limited |
| SP-082 | f_ins_track_file | Inserts a new track_file row, parsing the sequence id out of the filename; raises on duplicate. | Low-Medium | JdeFileInterfaceService | No public endpoint. | Limited |

## 22. Business Logic and Architecture Findings

- This package is a shared-utility grab-bag, not one capability: its 72 routines span JDE address-book resolution, AP/GL/vendor staging-table CRUD, payee/branch/agent identity resolution, due-date scheduling, GL-account mapping, and flat-file/track-file plumbing - the target design must split it by capability (JdeAddressBookService, PayeeResolutionService, PaymentSchedulingService, JdeApStagingService/JdeGlStagingService, JdeFileInterfaceService) rather than porting it as one JdeSyncService.

- Duplicate cust_site_jde logic across packages: PKG_JDE_SYNC and HWH_SYNC (PKG-001) each implement their own fpub_ins_cust_site_jde/fpub_retrieve_cust_site_jde; these must consolidate to a single JdeAddressBookService implementation.

- Dynamic-SQL configuration lookups are an anti-pattern to retire: fpub_get_map_sqlfs_attribute, fpub_get_map_param_attribute, fpub_get_map_table_attribute, and fpub_get_sequence_value all build and execute ad-hoc SELECT ... FROM <table> WHERE FORMAT_NAME = '<value>' strings via EXECUTE IMMEDIATE; in .NET these become typed configuration/repository calls, not a generic string-built-SQL helper.

- f_get_due_date is the highest-risk single routine in this package: it carries multiple JIRA-referenced rule changes (AHSIT-4665 and others) layered into nested IF/ELSIF blocks with a large commented-out prior version left in place - this needs a dedicated SME session and should not be re-implemented from the code alone without confirming current intent.

- Silent-failure fallbacks mask data problems: f_get_dist_home_office_detail's home-office lookup swallows WHEN OTHERS with no logging, and several fpub_return_gl_account/fpub_ar_banks_* routines fall back to hardcoded defaults (99999.999, 99999999) on any exception - these fallbacks should become explicit, logged business-rule branches in the target design rather than implicit try/catch defaults.

- Legacy numeric return codes throughout: almost every routine returns 1/-1/common_func.SUCCESS/common_func.ERROR instead of raising typed exceptions or returning a result object; the target services should use exceptions/Result types and drop the numeric-code convention entirely.

- Cross-group ownership overlap with Ledger and Financial Reconciliation: GL-posting-flag routines (SP-027-030, SP-035, SP-037, SP-040, SP-042) and GL-account-mapping routines (SP-075-078) really belong to the Ledger and Financial Reconciliation capabilities respectively; they are only here because PKG_JDE_SYNC was used as a shared library, not because ERP should own them long-term.

## 23. Recommended Target .NET Mapping

| Legacy Concern | Target Capability |
| --- | --- |
| JDE address-book (cust_site_jde) resolution/creation | JdeAddressBookService (shared with PKG-001, PKG-006) |
| AP/vendor/GL staging-table CRUD | JdeApStagingService / JdeGlStagingService / JdeVendorStagingService |
| Payee/branch/agent/office identity resolution | PayeeResolutionService (shared with PKG-002, PKG-005, PKG-006) |
| AP due-date and pay-frequency scheduling | PaymentSchedulingService |
| JDE cust_site key-prefix construction | JdeCustSiteKeyBuilder |
| Dynamic interface-mapping config lookups | JdeInterfaceConfigService (typed configuration access) |
| Sequence-value generation | (retired - native id generation) |
| GL posting-flag/extraction-flag maintenance | LedgerPostingRepository (Ledger group) |
| Out-of-balance GL-transaction flagging | FinancialReconciliationService (Financial Reconciliation group) |
| GL account/business-unit mapping (banks, chart-of-accounts fallback) | LedgerAccountMappingService (Ledger group) |
| Vendor invoice batch header/line editing | VendorInvoiceService / VendorInvoiceBatchService |
| Vendor search | VendorSearchService |
| File tracking/open/registration | JdeFileInterfaceService (shared with PKG-001) |

## 24. Endpoint Consolidation

- Vendor-invoice header/line CRUD (SP-032, SP-033, SP-034) - new endpoints: POST /api/vendor-invoices, PUT /api/vendor-invoices/{id}, DELETE /api/vendor-invoices/{id}; line edits (SP-032) fold into the same PUT as a nested collection rather than getting their own route.

- Vendor search (SP-072) - new endpoint: GET /api/vendors/search.

- JDE address-book resolution (SP-014, SP-015, SP-016) - no public endpoint; reuse JdeAddressBookService from PKG-001 rather than a second implementation.

- AP/GL/vendor staging inserts and sync-flag updates (SP-012, SP-013, SP-017, SP-021, SP-022, SP-026, SP-027, SP-028, SP-035, SP-036, SP-037, SP-040, SP-041, SP-042, SP-061, SP-062, SP-063, SP-064, SP-065, SP-068) - no public endpoints; internal repository/service methods invoked by the batch jobs in PKG-001/PKG-002/PKG-005/PKG-006.

- Payee/branch/agent identity resolution (SP-043 through SP-056, SP-066, SP-067, SP-070, SP-071, SP-073, SP-079, SP-080) - no public endpoints; internal PayeeResolutionService/VendorRepository/CustomerRepository methods reused across this group.

- Due-date/scheduling logic (SP-057 through SP-060) - no public endpoint; internal PaymentSchedulingService methods.

- Config/dynamic-lookup and file/track-file plumbing (SP-023, SP-024, SP-025, SP-031, SP-074, SP-081, SP-082) - no public endpoints; internal configuration/file-interface services.

- Out-of-balance/invalid GL transaction flagging (SP-029, SP-030) - no public endpoint here; reconcile with whatever endpoint the Financial Reconciliation service group defines for GL-balance exception handling.

- Routines NOT getting their own endpoint: every routine in this package except SP-032, SP-033, SP-034, and SP-072 - the rest are internal repository/service logic invoked by batch jobs and other services, not directly by API clients.

## 25. Client / SME Questions

| Question ID | Question/Decision Required |
| --- | --- |
| Q-009 | What does "OAP" stand for, and is fpub_update_oap_status/the OAP payment domain still active? |
| Q-010 | Is the multi-revision f_get_due_date rule (JIRA AHSIT-4665 and prior changes) fully captured by the current code, or are there pending/unreleased changes to confirm with the business before migration? |
| Q-011 | Should the silent exception-swallowing fallbacks (f_get_dist_home_office_detail, fpub_return_gl_account, fpub_ar_banks_conv/busunit) become explicit errors in the target system, or are the current defaults (null / 99999.999 / 99999999) intentionally safe no-ops? |
| Q-012 | Is "Weichert" (in f_get_office_code) still a meaningful office-code system, or a legacy naming holdover from a prior corporate brand? |
| Q-013 | Which of the two f_get_agent_name overloads (SP-047 vs. SP-048) is actually still called in production? |
| Q-014 | Should fpub_SET_VENDORINV_Batch_GP's rollup continue to always set applied_items/applied_amount equal to batch_items/batch_amount, or was partial-application tracking intended and never finished? |

## 26. Cumulative Inventory Status

| Metric | Current Value |
| --- | --- |
| Service Group | ERP (JD Edwards Integration) |
| Packages analyzed | 4 |
| Standalone procedures analyzed | 0 |
| Total database objects analyzed | 4 |
| Current object | PKG-004 - PROD.PKG_JDE_SYNC |
| Routine implementations tracked | 82 |
| Current routine ID range | SP-001 through SP-082 |
| Current SME question range | Q-001 through Q-014 |
| Group status | Technical inventory in progress |
| Next package ID | PKG-005 |
| Next routine ID | SP-083 |
| Next SME question ID | Q-015 |

## 27. Detailed Routine Inventory - PKG-005

| ID | Routine | Purpose | Complexity | Target Owner | Endpoint/Treatment | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| SP-083 | ppub_write_vendor_sync_file | Batch driver: for insert rows on vendor/distributor/franchise/sales-source/payee commercial-property tables in audit_log, resolves the JDE address number and writes an "add" record to the JDE vendor-sync flat file; for update rows on the parent vendor/distributor/franchise/sales-source/customer/property tables, either writes an "add" record or (if the vendor already exists in JDE's F0101) issues direct UPDATE statements against JDE's F0101/F0111/F0116/F0401 tables over a database link. | High / Critical | JdeVendorSyncJob / JdeVendorStagingService | No public endpoint; internal scheduled job. | Yes - confirm whether this is still the active vendor-sync path or has been superseded by PKG-006 (both read overlapping audit_log table-name/tran-code filters) |
| SP-084 | fpub_jde_an8_count | Dynamically counts JDE F0101 rows for a given address number, to decide whether a vendor sync should be an "add" or a direct field update. | Medium | JdeVendorSyncJob | No public endpoint; internal helper. | Yes - dynamic cross-database-link EXECUTE IMMEDIATE query; confirm JDE environment/link naming is still current |

## 28. Business Logic and Architecture Findings

- Direct writes into JDE's own tables over a DB link: unlike every other package in this group (which stage rows for JDE to later pull), ppub_write_vendor_sync_file directly issues UPDATE ... F0101@DBLINK... statements against JDE's core vendor tables — this is the highest-risk integration pattern in the group and needs an explicit decision on whether the target architecture still writes directly into JDE or goes through a proper JDE API/queue.

- Likely duplicate of PKG-006: this package and pkg_vendors_staging both consume audit_log insert/update rows for the same vendor/distributor/franchise/sales-source table family, with overlapping (but not identical) table-name/tran-code filters — one of them may be dead code from a prior implementation of vendor sync.

- Field-level PowerBuilder-era string parsing: the direct-update path manually carves fixed-width substrings out of a ~-delimited select string (alpha name, address lines, tax id, etc.) with hardcoded delimiter positions — extremely brittle to port as-is; the target design should carry these as typed fields from the point of extraction, not re-parse a flattened string.

## 29. Recommended Target .NET Mapping

| Legacy Concern | Target Capability |
| --- | --- |
| Vendor-master sync to JDE (file + direct table update) | JdeVendorSyncJob / JdeVendorStagingService |
| JDE F0101 existence check | JdeVendorSyncJob (internal helper) |

## 30. Endpoint Consolidation

- ppub_write_vendor_sync_file — no public endpoint; scheduled JdeVendorSyncJob.

- fpub_jde_an8_count — no public endpoint; internal helper to the same job.

- Routines NOT getting their own endpoint: both (SP-083, SP-084).

## 31. Client / SME Questions

| Question ID | Question/Decision Required |
| --- | --- |
| Q-015 | Is PKG_VENDORS_JDE (this package) or PKG_VENDORS_STAGING (PKG-006) the currently active vendor-sync path, or do both run and serve different table subsets? |
| Q-016 | Should the target architecture continue writing directly into JDE's F0101/F0111/F0116/F0401 tables over a database link, or move to a JDE-provided API/message-based integration? |

## 32. Cumulative Inventory Status

| Metric | Current Value |
| --- | --- |
| Service Group | ERP (JD Edwards Integration) |
| Packages analyzed | 5 |
| Standalone procedures analyzed | 0 |
| Total database objects analyzed | 5 |
| Current object | PKG-005 - PROD.PKG_VENDORS_JDE |
| Routine implementations tracked | 84 |
| Current routine ID range | SP-001 through SP-084 |
| Current SME question range | Q-001 through Q-016 |
| Group status | Technical inventory in progress |
| Next package ID | PKG-006 |
| Next routine ID | SP-085 |
| Next SME question ID | Q-017 |

## 33. Detailed Routine Inventory - PKG-006

| ID | Routine | Purpose | Complexity | Target Owner | Endpoint/Treatment | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| SP-085 | ppub_vendors_staging | Batch driver: for each unprocessed insert/update audit_log row on vendor/distributor/franchise/sales-source/customer/property/vendor-identification tables, resolves the paying entity type, builds one or more ahs_vendor_interface staging rows via the type-specific detail functions below, resolves/creates its JDE cust_site, and marks the audit_log row processed or errored. | High / Critical | JdeVendorSyncJob / JdeVendorStagingService | No public endpoint; internal scheduled job. | Yes - same authoritative-path question as PKG-005 |
| SP-086 | fpub_vendor_details | Resolves ahs_vendor_interface detail row(s) for a vendor, either for one commercial_property_id or looped over all of the vendor's addresses. | Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-087 | fpub_get_vendor_details | Builds one ahs_vendor_interface row (tax id, name, cust_site, pay group, address) for a vendor+commercial-property. | Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-088 | fpub_distributor_details | Same looping pattern as SP-086 but for a distributor. | Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-089 | fpub_get_distributor_details | Builds an ahs_vendor_interface row for a distributor+property, deriving the JDE cust_site prefix from paygroup/type-code. | Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-090 | fpub_franchise_details | Same looping pattern as SP-086 but for a franchise. | Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-091 | fpub_get_franchise_details | Builds an ahs_vendor_interface row for a franchise+property. | Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-092 | fpub_sales_source_details | Same looping pattern as SP-086 but for a sales source. | Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-093 | fpub_get_sales_source_details | Builds an ahs_vendor_interface row for a sales source+property (always DBR paygroup). | Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-094 | fpub_payee_details | Same looping pattern as SP-086 but for a customer/property acting as a "payee" (buy/sell customer or OVR/CIL vendor). | Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-095 | fpub_get_payee_details | Builds an ahs_vendor_interface row for a customer-as-payee+property. | Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-096 | fpub_return_oap_cust_record | Builds an ahs_vendor_interface row from oap_payment_details for an 'OVR' payee, joined to property. | Medium | PayeeResolutionService | No public endpoint. | Limited - confirm what "OAP" denotes |
| SP-097 | fpub_return_oap_payee_record | Near-duplicate of SP-096, joined to commercial_property instead of property. | Medium | PayeeResolutionService | No public endpoint. | Yes - confirm SP-096 vs. SP-097 are both still needed / not redundant |
| SP-098 | fpub_return_gp_payee_record | Builds an ahs_vendor_interface row for a general_payables_payee (service/supplier vendor family), deriving the cust_site prefix from paygroup. | Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-099 | fpub_return_ss_check_name | Returns a sales source's check name, preferring a sales_source_details override over the base sales_source name. | Low-Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-100 | fpub_return_dist_check_name | Same override pattern as SP-099 for a distributor. | Low-Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-101 | fpub_return_fran_check_name | Same override pattern as SP-099 for a franchise. | Low-Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-102 | fpub_get_payee_customer | Returns the customer id linked to a property via payee_site. | Low | PayeeResolutionService | No public endpoint. | Limited |
| SP-103 | fpub_get_payee_property | Returns the property id linked to a customer via payee_site. | Low | PayeeResolutionService | No public endpoint. | Limited |
| SP-104 | fpub_return_person_corp_code | Maps a person/corporation/partnership type code (in either of two source vocabularies) to a single-letter JDE code. | Low | PayeeResolutionService | No public endpoint. | Limited |

## 34. Business Logic and Architecture Findings

- This package is functionally a payee-resolution library, not vendor-sync-specific: SP-086 through SP-104 (19 of 20 routines) are pure lookup/build functions with no side effects beyond the top-level ppub_vendors_staging orchestrator; they belong in the shared PayeeResolutionService alongside the equivalent routines already found in PKG-004 and PKG-002, not duplicated per package.

- Near-duplicate OAP record builders: fpub_return_oap_cust_record (SP-096) and fpub_return_oap_payee_record (SP-097) differ only in whether they join property or commercial_property — worth confirming with SMEs whether both code paths are actually reachable or one is dead.

- Likely overlap with PKG-005: as noted there, this package and pkg_vendors_jde both process vendor/distributor/franchise/sales-source audit_log changes; migration needs to establish which one (or both, for different table subsets) is authoritative before consolidating into one JdeVendorSyncJob.

- Consistent hold-code business rule embedded per record type: every fpub_get_*_details routine applies the same tax-id-presence-driven hold-payment-code/hold-reason-code rule inline in the orchestrator rather than as a single shared rule — a good consolidation candidate for the target PayeeResolutionService.

## 35. Recommended Target .NET Mapping

| Legacy Concern | Target Capability |
| --- | --- |
| Vendor-master audit-log-driven sync orchestration | JdeVendorSyncJob |
| Vendor/distributor/franchise/sales-source/payee detail resolution for JDE staging | PayeeResolutionService (shared with PKG-002, PKG-004, PKG-005) |
| Tax-id-driven hold-payment/hold-reason-code rule | PayeeResolutionService (single shared rule) |
| Person/corporation/partnership code translation | PayeeResolutionService |

## 36. Endpoint Consolidation

- ppub_vendors_staging — no public endpoint; scheduled JdeVendorSyncJob, consolidated with PKG-005's job pending Q-015's answer.

- All detail/lookup routines (SP-086 through SP-104) — no public endpoints; fold into the shared PayeeResolutionService used across PKG-002, PKG-004, PKG-005, and PKG-006 rather than re-implementing per package.

- Routines NOT getting their own endpoint: all 20 (SP-085 through SP-104).

## 37. Client / SME Questions

| Question ID | Question/Decision Required |
| --- | --- |
| Q-017 | Are both fpub_return_oap_cust_record and fpub_return_oap_payee_record still reachable/needed, or is one dead code left over from a table rename (property vs. commercial_property)? |
| Q-018 | Should the tax-id-driven hold-payment-code/hold-reason-code rule (repeated identically for every payee type) be confirmed as a single business rule with the AP/Vendor Master SME before consolidation? |

## 38. Cumulative Inventory Status

| Metric | Current Value |
| --- | --- |
| Service Group | ERP (JD Edwards Integration) |
| Packages analyzed | 6 |
| Standalone procedures analyzed | 0 |
| Total database objects analyzed | 6 |
| Current object | PKG-006 - PROD.PKG_VENDORS_STAGING |
| Routine implementations tracked | 104 |
| Current routine ID range | SP-001 through SP-104 |
| Current SME question range | Q-001 through Q-018 |
| Group status | Technical inventory in progress |
| Next package ID | PKG-007 |
| Next routine ID | SP-105 |
| Next SME question ID | Q-019 |

## 39. Detailed Routine Inventory - PKG-007

| ID | Routine | Purpose | Complexity | Target Owner | Endpoint/Treatment | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| SP-105 | new_request | Constructs a new SOAP request record (method + namespace). | Low | JdeSoapClient | No public endpoint; internal HTTP-client helper. | Limited |
| SP-106 | ADD_PARAMETER | Appends one XML-tagged parameter to a SOAP request body. | Low | JdeSoapClient | No public endpoint. | Limited |
| SP-107 | generate_envelope | Wraps a request body in a SOAP XML envelope for a JDE Business Service call; a large block of WS-Security-header/XSLT logic is commented out. | Medium | JdeSoapClient | No public endpoint. | Yes - the commented-out WS-Security header block signals an unfinished or abandoned security-hardening effort; confirm before treating current (unsecured) envelope construction as the migration baseline |
| SP-108 | show_envelope | Debug helper that prints the SOAP envelope via DBMS_OUTPUT. | Low | (retire) | No public endpoint; dev/debug only, not part of the runtime contract. | Limited - drop in migration |
| SP-109 | check_fault | Parses a SOAP response for a soap:Fault node and extracts the fault code/string. | Low-Medium | JdeSoapClient | No public endpoint. | Limited |
| SP-110 | invoke | Intended to perform the HTTP POST/response cycle for a SOAP call; the entire UTL_HTTP send/receive/parse body is commented out, so the function currently always returns 0 without calling anything. | High / Critical | JdeSoapClient | No public endpoint; not functional as written - must be rebuilt, not ported. | Yes - this routine is effectively dead/disabled code that silently "succeeds" without ever calling JDE; confirm no caller actually depends on this behavior before designing the replacement |
| SP-111 | get_return_value | Extracts a named element's text value from a parsed SOAP response document. | Low | JdeSoapClient | No public endpoint. | Limited |

## 40. Business Logic and Architecture Findings

- The core invoke routine is non-functional: its entire HTTP call body is commented out, meaning this package cannot currently make a live SOAP call to JDE — any caller today gets a false "success" (return code 0) with no actual JDE interaction. This must be flagged prominently since it looks, from the Master Inventory alone, like a working integration.

- Security hardening was started and abandoned: generate_envelope contains a fully-written but commented-out WS-Security username/password header block, suggesting a security requirement was identified but never completed — this needs to be resolved (not silently ported as "no auth") in the target JdeSoapClient.

- Debug code embedded in production package: show_envelope and scattered DBMS_OUTPUT.put_line calls throughout are development aids with no place in a migrated service.

- No actual usage found in this group: none of the other ERP packages analyzed in this document call into PKG_WS_JDE_SOAP_API; its purpose (versus the near-identical PQ_JDE_SOAP_API_PKG, which belongs to a different, already-covered service group) needs SME confirmation.

## 41. Recommended Target .NET Mapping

| Legacy Concern | Target Capability |
| --- | --- |
| SOAP request/envelope construction for JDE Business Services | JdeSoapClient |
| SOAP response fault/value parsing | JdeSoapClient |
| HTTP transport to JDE (currently non-functional) | JdeSoapClient (net-new implementation required, not a port) |

## 42. Endpoint Consolidation

- All seven routines (SP-105 through SP-111) — no public endpoint; internal JdeSoapClient used by any future JDE web-service integration.

- Routines NOT getting their own endpoint: all seven.

## 43. Client / SME Questions

| Question ID | Question/Decision Required |
| --- | --- |
| Q-019 | Is PKG_WS_JDE_SOAP_API actively used anywhere in the live system, given its core invoke routine cannot make an HTTP call as written? |
| Q-020 | Was WS-Security authentication for JDE Business Service calls a completed, abandoned, or still-pending requirement? |
| Q-021 | What is the relationship between this package and the near-identical PQ_JDE_SOAP_API_PKG (covered in the Payment Processing service group) — are they meant to converge on one client? |

## 44. Cumulative Inventory Status

| Metric | Current Value |
| --- | --- |
| Service Group | ERP (JD Edwards Integration) |
| Packages analyzed | 7 |
| Standalone procedures analyzed | 0 |
| Total database objects analyzed | 7 |
| Current object | PKG-007 - PROD.PKG_WS_JDE_SOAP_API |
| Routine implementations tracked | 111 |
| Current routine ID range | SP-001 through SP-111 |
| Current SME question range | Q-001 through Q-021 |
| Group status | Technical inventory in progress; all packages analyzed |
| Next package ID | None - all packages in this group analyzed |
| Next routine ID | None - all packages in this group analyzed |
| Next SME question ID | None - all packages in this group analyzed |

# 45. ERP (JD Edwards Integration) - Final Inventory Status

| Metric | Final Value |
| --- | --- |
| Service Group | ERP (JD Edwards Integration) |
| Packages analyzed | 7 |
| PKG-001 | PROD.HWH_SYNC |
| PKG-002 | PROD.PKG_CP_STAGING |
| PKG-003 | PROD.PKG_F0901_TO_AHS |
| PKG-004 | PROD.PKG_JDE_SYNC |
| PKG-005 | PROD.PKG_VENDORS_JDE |
| PKG-006 | PROD.PKG_VENDORS_STAGING |
| PKG-007 | PROD.PKG_WS_JDE_SOAP_API |
| Routines tracked | 111 total |
| Final routine ID range | SP-001 through SP-111 |
| Open SME questions | Q-001 through Q-021 |
| Group status | Initial technical inventory complete; business-rule validation and gap-remediation sessions required before detailed design. |
| Next Service Group | Ledger |

# Ledger

Consolidated Source Section
Ledger
PL/SQL to .NET API Modernization - Tracking Inventory
Development Architecture Working Document | Version 1

## 1. Standing Architecture Rule

Legacy package boundaries in this group do not define target service/API boundaries. Several
packages here (ar_libraries, p_libraries) are decades-old "general utility library" packages
whose names suggest a narrow AR/Ledger scope but whose actual contents span commission
calculation, renewal-payment processing, and AR reconciliation as well as true general-ledger
posting and account-mapping logic — routines are mapped to the business capability that logically
owns them (GL posting, GL account/business-unit mapping, deferred-revenue recognition, AR
reporting, commission/renewal support), not left bundled under their legacy package name.
Existing capabilities identified elsewhere in this document (including the ERP group's
PayeeResolutionService, LedgerAccountMappingService, and LedgerPostingRepository) are reused
rather than creating package-specific or niche endpoints.

Traceability: PL/SQL Routine -> Business Capability -> Owning .NET Service -> Existing/New Logical Endpoint.

## 2. Master Inventory

| Object ID | Package/Procedure | Primary Responsibility | Routines | Complexity | Status | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| PKG-001 | PROD.ACCOUNTING_CST840 | Monthly batch job that updates the GL with estimated service-cost and service-fee costs, summarized by company/state/department/account, for the prior month's dispatches. | 1 | High | Initial technical analysis complete / Ledger & Accounting SME validation pending | Limited - confirm the "CST840" report/job name and its downstream GL consumers with Accounting |
| PKG-002 | PROD.AR_LIBRARIES | Large shared library: a small set of true AR/GL routines (funds-posted lookups, GL renewal-department mapping) alongside a much larger set of commission-calculation, renewal-payment, and contract-attribute routines that are not GL-specific but are grouped here because of two GL-touching functions found in the same file. | 73 | High / Critical | Initial technical analysis complete / AR, Commission Payables & Renewals SME validation pending | Yes - this package's classification as "Ledger" is narrow; most routines belong to Commission Calculation and Renewal-Payment capabilities and should not be migrated as Ledger-owned |
| PKG-003 | PROD.AR_RETAIL_LOAD | Applies a retail lockbox remittance payment to the correct contract/dispatch/invoice(s) — including a same-day contract-renewal creation path — and records the resulting payment applications. | 1 | High / Critical | Initial technical analysis complete / AR & Renewals SME validation pending | Yes - single routine embeds renewal-contract creation, service-fee application, and invoice-application logic that spans three business capabilities |
| PKG-004 | PROD.GET_GL_CODE_PKG | Determines GL company/state/department codes for a product/territory from the state table, with product- and territory-specific overrides. | 6 | Medium | Initial technical analysis complete / Ledger SME validation pending | Limited - confirm the hardcoded product/territory override constants are still current |
| PKG-005 | PROD.P_LIBRARIES | The largest shared library in the codebase: core AR payment/invoice processing, GL detail posting (fpub_insert_ar_gl_details), commission/OAP payment application, misc-cash-payment handling, and the AR adjustment/write-off engine, spanning Ledger, Financial Reconciliation, and general AR/Payment capabilities. | 81 | High / Critical | Initial technical analysis complete / AR, Ledger & Financial Reconciliation SME validation pending | Yes - this package is the central shared AR/GL library for the whole codebase and needs a careful capability-by-capability split, not a 1:1 migration |
| PKG-006 | PROD.PKG_ACCT_REPORTS | Populates and maintains accounting-report staging tables (open AR invoices, aging flags, contract-monies scrubbing) used by downstream accounting reports. | 35 | High | Initial technical analysis complete / Accounting & Ledger SME validation pending | Yes - report-staging logic is tightly coupled to specific legacy report layouts; confirm which reports are still produced before re-implementing |
| PKG-007 | PROD.PKG_DEF_REVENUE_LIBS_TESTONLY | Computes deferred-revenue GL business units and prorated-revenue-recognition (PRR) amounts, and posts the resulting entries to the temporary AR GL staging table. | 8 | High | Initial technical analysis complete / Ledger & Revenue Recognition SME validation pending | Yes - confirm this "testonly" variant vs. the production pkg_def_revenue_libs (excluded from this document as already covered) are functionally identical or have diverged |
| PKG-008 | PROD.PKG_F0901_TO_AHS | Reads a fixed-width JDE F0901 (GL Account Master) extract file and keeps AHS's local mirror of F0901 posting-edit codes in sync with JDE. | 3 | Medium-High | Initial technical analysis complete / Ledger & ERP SME validation pending | Limited - confirm the local F0901 mirror is still consumed downstream |
| PKG-009 | PROD.PKG_GL_FUNCTIONS | Retrieves AR_GL_DETAILS GL record IDs tied to a payment/contract/invoice, and identifies out-of-balance GL transactions and JDE F0901 account descriptions. | 3 | Medium | Initial technical analysis complete / Ledger SME validation pending | Limited - none beyond routine-level notes |

## 3. Detailed Routine Inventory - PKG-001

| ID | Routine | Purpose | Complexity | Target Owner | Endpoint/Treatment | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| SP-001 | PPUB_CST840 | Monthly batch job: for each dispatch in the prior month, looks up the trade code and company-state-department, averages amount-paid and service-fee-paid per trade/department, and updates/creates the GL summary total for that company-state-department-account-trade combination. | High | ServiceCostGlSummaryJob / LedgerPostingRepository | No public endpoint; scheduled monthly batch job. | Limited - confirm the averaging methodology (per-department running average vs. period total) still matches current Accounting expectations |

## 4. Business Logic and Architecture Findings

- Single monolithic monthly batch routine: all of this package's logic lives in one procedure with a running-average accumulator carried across cursor rows (tracking "save" variables for department/dispatch/trade-code changes) — a pattern that is fragile to refactor incrementally and should be redesigned as an explicit aggregation query plus a posting step, not ported line-for-line.

- GL account/department translation is delegated, not owned here: the routine calls out to a "translate account flag" and department/trade-code lookups rather than containing its own GL-mapping rules, so its .NET replacement should depend on LedgerAccountMappingService rather than re-implementing account translation.

## 5. Recommended Target .NET Mapping

| Legacy Concern | Target Capability |
| --- | --- |
| Monthly service-cost/service-fee GL summary posting | ServiceCostGlSummaryJob |
| GL account/department code translation | LedgerAccountMappingService (shared, see ERP group PKG-004) |

## 6. Endpoint Consolidation

- PPUB_CST840 — no public endpoint; scheduled ServiceCostGlSummaryJob.

- Routines NOT getting their own endpoint: the only routine in this package (SP-001).

## 7. Client / SME Questions

| Question ID | Question/Decision Required |
| --- | --- |
| Q-001 | What does "CST840" refer to (report number, job name), and who consumes its GL summary output downstream? |
| Q-002 | Is the per-department/per-trade running-average calculation still the correct methodology for estimated service cost, or has it been superseded by a different accrual approach? |

## 8. Cumulative Inventory Status

| Metric | Current Value |
| --- | --- |
| Service Group | Ledger |
| Packages analyzed | 1 |
| Standalone procedures analyzed | 0 |
| Total database objects analyzed | 1 |
| Current object | PKG-001 - PROD.ACCOUNTING_CST840 |
| Routine implementations tracked | 1 |
| Current routine ID range | SP-001 through SP-001 |
| Current SME question range | Q-001 through Q-002 |
| Group status | Technical inventory in progress |
| Next package ID | PKG-002 |
| Next routine ID | SP-002 |
| Next SME question ID | Q-003 |

## 9. Detailed Routine Inventory - PKG-002

| ID | Routine | Purpose | Complexity | Target Owner | Endpoint/Treatment | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| SP-002 | FPUB_FUNDS_POSTED | Returns total posted (READY) lockbox payment amount for a contract, or for a contract's service-fee dispatches specifically, since a given date. | Low-Medium | LedgerPostingRepository | No public endpoint. | Limited |
| SP-003 | FPUB_RETURN_RENEWAL_DEPARTMENT | Maps a current GL department code to its renewal-department equivalent via chart_of_accts, defaulting to '72' on any failure. | Low-Medium | LedgerAccountMappingService | No public endpoint. | Yes - confirm the '72' fallback default is still the correct renewal department, not a stale hardcode |
| SP-004 | FPUB_RETURN_CONTRACT_GROSSAMT | Sums vendor_invoice.pay_amount for a contract's non-referral service-fee dispatches (excluding TMX trade). | Medium | CommissionCalculationService | No public endpoint. | Limited |
| SP-005 | FPUB_RETURN_DISPATCH_GROSSAMT | Sums vendor_invoice_line.gross_amount for a dispatch. | Low | CommissionCalculationService | No public endpoint. | Limited |
| SP-006 | FPUB_RETURN_CONTRACT_NETAMT | Sums per-dispatch net vendor-invoice amounts (SP-007) for a contract's non-referral service-fee dispatches. | Medium | CommissionCalculationService | No public endpoint. | Limited |
| SP-007 | FPUB_RETURN_DISPATCH_NETAMT | Returns the net vendor-invoice amount for a dispatch. | Low | CommissionCalculationService | No public endpoint. | Limited |
| SP-008 | FPUB_RETURN_CONTRACT_STATE | Returns the covered property's state for a contract. | Low | ContractPropertyService | No public endpoint; likely belongs to Contract domain, not Ledger. | Limited |
| SP-009 | FPUB_RETURN_CONTRACT_ADDRESS | Returns the covered property's formatted address for a contract. | Low-Medium | ContractPropertyService | No public endpoint; likely belongs to Contract domain, not Ledger. | Limited |
| SP-010 | FPUB_RETURN_CONTRACT_PAID_AMT | Returns total amount paid on a contract's invoices. | Low | AccountsReceivableService | No public endpoint. | Limited |
| SP-011 | FPUB_RETURN_CONTRACT_OPEN_AMT | Returns total open (unpaid) invoice amount for a contract. | Low | AccountsReceivableService | No public endpoint. | Limited |
| SP-012 | FPUB_RETURN_OLDESTOPEN_DATE | Returns the oldest open invoice date for a contract. | Low-Medium | AccountsReceivableService | No public endpoint. | Limited |
| SP-013 | FPUB_RETURN_CON_AGED_OPEN_AMT | Returns open invoice amount aged past a cutoff for a contract. | Medium | AccountsReceivableService | No public endpoint. | Limited |
| SP-014 | FPUB_RETURN_SALES_SOURCE_NAME | Returns the sales-source name for an id. | Low | PayeeResolutionService | No public endpoint; shared with ERP group. | Limited |
| SP-015 | FPUB_RETURN_SS_HOME_OFFICE | Returns the home-office sales-source id for a sales source. | Low-Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-016 | FPUB_RETURN_COMMISSION_AMOUNT (overload 1) | Calculates the commission amount payable for a contract based on commission_plan_detail thresholds. | High | CommissionCalculationService | No public endpoint. | Yes - core commission-threshold rule; needs SME walkthrough |
| SP-017 | FPUB_RETURN_EXP_TERMDATE | Returns a contract's expiration/termination date. | Low | ContractRepository | No public endpoint. | Limited |
| SP-018 | FPUB_RETURN_SUM_INVOICES_PAID | Sums paid invoice amounts for a contract. | Low | AccountsReceivableService | No public endpoint. | Limited |
| SP-019 | FPUB_RETURN_DEPOSIT_DATE | Returns the lockbox deposit date for a payment id. | Low | LockboxRepository | No public endpoint. | Limited |
| SP-020 | FPUB_RETURN_CURRENT_CONTR_FLAG | Flags whether a contract is the customer's current (active) one. | Low-Medium | ContractRepository | No public endpoint. | Limited |
| SP-021 | FPUB_RETURN_CONTR_FORM | Returns the contract form code. | Low | ContractRepository | No public endpoint. | Limited |
| SP-022 | FPUB_RETURN_APP_FORM | Returns the application form code. | Low | ContractRepository | No public endpoint. | Limited |
| SP-023 | FPUB_GET_LAST_PAYMENT_METHOD | Returns the most recent payment method for a contract. | Low | AccountsReceivableService | No public endpoint. | Limited |
| SP-024 | FPUB_GET_LAST_PAYMENT_AMOUNT | Returns the most recent payment amount for a contract. | Low | AccountsReceivableService | No public endpoint. | Limited |
| SP-025 | FPUB_GET_LAST_PAYMENT_DATE | Returns the most recent payment date for a contract. | Low | AccountsReceivableService | No public endpoint. | Limited |
| SP-026 | FPUB_GET_CONTRACT_TYPE | Returns the contract type (first-year vs. renewal). | Low | ContractRepository | No public endpoint. | Limited |
| SP-027 | fpub_return_commission_amount (overload 2) | Overloaded variant of SP-016's commission-amount calculation. | High | CommissionCalculationService | No public endpoint. | Yes - confirm which overload(s) of the three are still actively called |
| SP-028 | fpub_return_commission_amount (overload 3) | Third overloaded variant of the commission-amount calculation. | High | CommissionCalculationService | No public endpoint. | Yes - same as SP-027 |
| SP-029 | FPUB_GET_CONTRACT_SALESPERSON | Returns the salesperson assigned to a contract. | Low | ContractRepository | No public endpoint. | Limited |
| SP-030 | FPUB_GET_CONTR_DISTR_ADDRESS | Returns the distributor's address for a contract. | Low-Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-031 | FPUB_PROCESS_RENEWAL_PAYMENT | Applies a lockbox renewal payment to a contract: creates/updates renewal records and payment sources. | High | RenewalPaymentService | No public endpoint; internal to lockbox payment processing. | Yes - core renewal-payment application rule; needs SME walkthrough |
| SP-032 | fpub_set_renewal_pmtsource | Sets/creates the renewal payment-source record for a contract. | Medium | RenewalPaymentService | No public endpoint. | Limited |
| SP-033 | ppub_refresh_acct_summary_info (no-arg) | Rebuilds the account-summary rollup for all contracts. | High | AccountSummaryRefreshJob | No public endpoint; scheduled full-refresh batch job. | Limited - confirm run frequency/scheduling window given full-table scope |
| SP-034 | ppub_refresh_acct_summary_info (contract-id overload) | Rebuilds the account-summary rollup for one contract. | Medium | AccountsReceivableService | No public endpoint; invoked after individual contract/payment changes. | Limited |
| SP-035 | ppub_refresh_acct_summary_info (date-range overload) | Rebuilds the account-summary rollup for contracts modified in a date range. | High | AccountSummaryRefreshJob | No public endpoint; scheduled incremental-refresh batch job. | Limited |
| SP-036 | FPUB_RETURN_INVOICE_NETAMT | Returns net amount for a vendor-invoice batch. | Low | AccountsReceivableService | No public endpoint. | Limited |
| SP-037 | FPUB_GET_CONTR_CUSTOMER_TYPE | Returns the customer type for a contract. | Low | ContractRepository | No public endpoint. | Limited |
| SP-038 | FPUB_RETURN_contract_attribute | Generic contract-attribute lookup (escrow number, payment plan, contract-year count, etc.) keyed by an attribute-type parameter. | Medium | ContractRepository | No public endpoint. | Yes - generic string-keyed attribute lookup; catalog the full set of attribute-type values still in use before redesigning as typed properties |
| SP-039 | FPUB_GET_RENEWAL_PAY_METHOD | Returns the renewal payment method for a contract. | Low | RenewalPaymentService | No public endpoint. | Limited |
| SP-040 | fpub_get_contract_year_count | Returns the current contract-year count. | Low-Medium | ContractRepository | No public endpoint. | Limited |
| SP-041 | fpub_get_contract_years_total | Returns the total number of contract years. | Low-Medium | ContractRepository | No public endpoint. | Limited |
| SP-042 | fpub_get_life_writeoffs | Returns the lifetime write-off amount for a specific contract year. | Medium | FinancialReconciliationService | No public endpoint; cross-group with Financial Reconciliation. | Yes - reconcile ownership with Financial Reconciliation service group |
| SP-043 | fpub_get_life_writeoffs_total | Returns the total lifetime write-off amount across all contract years. | Medium | FinancialReconciliationService | No public endpoint; cross-group. | Yes - same as SP-042 |
| SP-044 | fpub_return_contract_lifegross | Returns lifetime gross premium amount for a contract. | Medium | AccountsReceivableService | No public endpoint. | Limited |
| SP-045 | FPUB_GET_PAYMENT_SOURCE | Returns the payment source code for a contract. | Low | AccountsReceivableService | No public endpoint. | Limited |
| SP-046 | FPUB_RETURN_ACCT_TPV_FLAG | Returns the TPV (third-party-verification) flag used for accounting. | Low | AccountsReceivableService | No public endpoint. | Limited |
| SP-047 | fpub_return_net_comm_indicator | Returns the net-commission indicator for a contract/plan. | Low-Medium | CommissionCalculationService | No public endpoint. | Limited |
| SP-048 | fpub_return_recur_payment_cnt | Returns the count of recurring payments made. | Low | AccountsReceivableService | No public endpoint. | Limited |
| SP-049 | fpub_return_option_price | Returns a contract's option price. | Low | ContractRepository | No public endpoint. | Limited |
| SP-050 | fpub_return_distributor_phone | Returns a distributor's phone number. | Low | PayeeResolutionService | No public endpoint. | Limited |
| SP-051 | fpub_return_distr_contactname | Returns a distributor's contact name. | Low | PayeeResolutionService | No public endpoint. | Limited |
| SP-052 | fpub_return_dist_ho_property | Returns a distributor's home-office property. | Low-Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-053 | fpub_return_ss_check_name | Returns a sales-source's check name. | Low-Medium | PayeeResolutionService | No public endpoint; near-duplicate of the ERP group's PKG_VENDORS_STAGING.fpub_return_ss_check_name. | Yes - consolidate with the ERP group's identically-named routine |
| SP-054 | FPUB_RETURN_COMM_INV_BATCH | Returns (creating if needed) the commission-invoice batch id for a given date. | Medium | CommissionCalculationService | No public endpoint. | Limited |
| SP-055 | fpub_create_commission_invoice | Core commission-invoice creation routine: builds commission_invoice rows from commission_plan_detail thresholds for a payment. | High / Critical | CommissionCalculationService | No public endpoint; the central commission-generation routine, likely triggered from lockbox/renewal payment processing. | Yes - the single largest routine in this package (~800 lines); requires a dedicated SME walkthrough before re-implementation |
| SP-056 | fpub_set_threshold_met_flag | Sets the volume-threshold-met flag on a commission_plan_detail row. | Medium | CommissionCalculationService | No public endpoint. | Limited |
| SP-057 | fpub_insert_commission_invoice | Inserts a commission_invoice record. | Medium | CommissionCalculationService | No public endpoint. | Limited |
| SP-058 | fpub_get_homeoffice_dist_id | Returns a distributor's home-office distributor id. | Low-Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-059 | FPUB_SET_CONTRACT_DETAILS_ATTR | Sets/updates a contract_details attribute row. | Medium | ContractRepository | No public endpoint. | Limited |
| SP-060 | fpub_return_pmt_commission_dtl | Returns the commission_plan_detail applicable to a payment. | Medium | CommissionCalculationService | No public endpoint. | Limited |
| SP-061 | fpub_return_payee_id | Returns the payee id for a commission recipient. | Medium | PayeeResolutionService | No public endpoint. | Limited |
| SP-062 | fpub_return_farmer_renew_flag | Returns the "farmer" (self-generated lead) renewal flag for a contract. | Low-Medium | RenewalPaymentService | No public endpoint. | Limited - confirm "farmer" terminology with Sales/Renewals SME |
| SP-063 | PPUB_PROCESS_DETAIL_FLAGS | Batch process that sets commission-detail processing flags across contracts. | High | CommissionCalculationJob | No public endpoint; scheduled batch job. | Limited |
| SP-064 | fpub_process_volume_bonus_inv | Processes volume-bonus commission invoices for distributors meeting thresholds. | High / Critical | CommissionCalculationJob | No public endpoint; scheduled batch job. | Yes - core volume-bonus business rule; needs SME walkthrough |
| SP-065 | fpub_return_state_number | Returns the numeric state code for a state. | Low | LedgerAccountMappingService | No public endpoint; shared with ERP/Ledger account-mapping. | Limited |
| SP-066 | PPUB_PROCESS_RESET_FREQUENCIES | Batch process that resets commission payment-frequency counters. | High | CommissionCalculationJob | No public endpoint; scheduled batch job. | Limited |
| SP-067 | fpub_update_comm_invoice_batch | Updates a commission_invoice_batch's status/totals. | Low-Medium | CommissionCalculationService | No public endpoint. | Limited |
| SP-068 | fpub_delete_past_due_premium | Deletes a past-due-premium record. | Low | AccountsReceivableService | No public endpoint. | Limited |
| SP-069 | fpub_get_credit_amount | Returns a credit amount applicable to a contract/payment. | Low-Medium | AccountsReceivableService | No public endpoint. | Limited |
| SP-070 | fpub_set_contract_status | Sets a contract's status code. | Low-Medium | ContractRepository | No public endpoint. | Limited |
| SP-071 | fpub_ins_upd_rnw_pmt_sources | Inserts/updates renewal payment-source records for a contract. | High | RenewalPaymentService | No public endpoint. | Limited |
| SP-072 | fpub_delete_rnw_pmt_sources | Deletes renewal payment-source records for a contract. | Low-Medium | RenewalPaymentService | No public endpoint. | Limited |
| SP-073 | f_get_contract_info | Returns a consolidated contract-info record. | Medium | ContractRepository | No public endpoint. | Limited |
| SP-074 | fpub_return_is_contract_jit_eligible | Returns whether a contract is eligible for JIT (just-in-time) invoicing. | Low-Medium | AccountsReceivableService | No public endpoint. | Limited |

## 10. Business Logic and Architecture Findings

- Classification-scope mismatch — this package is mostly Commission/Renewal logic, not Ledger: only a handful of routines (SP-002, SP-003, SP-065) are genuinely GL/account-mapping logic; the large majority (SP-004, SP-016, SP-027–028, SP-031–032, SP-039, SP-042–043, SP-047, SP-053–064, SP-067, SP-071–072) are Commission Calculation or Renewal-Payment domain logic that happens to live in a file that was flagged "Ledger" because of two GL-touching functions. Migration ownership must follow the routine's actual business capability, not this package's name.

- fpub_create_commission_invoice is the highest-risk single routine in this Service Group so far: at roughly 800 lines it is the largest routine analyzed in either the ERP or Ledger groups, and it is the central engine that turns a threshold-qualifying payment into a commission invoice — it needs a dedicated line-by-line SME walkthrough, not a best-effort port.

- Multiple unreconciled overloads: FPUB_RETURN_COMMISSION_AMOUNT/fpub_return_commission_amount exists in three overloaded forms (SP-016, SP-027, SP-028) and ppub_refresh_acct_summary_info in three forms (SP-033–035); before consolidating to one service method, confirm which overloads are still called from live callers versus retained from earlier refactors.

- Write-off routines belong to Financial Reconciliation, not here: fpub_get_life_writeoffs/fpub_get_life_writeoffs_total (SP-042, SP-043) compute reconciliation-style lifetime write-off totals and should be owned by the same FinancialReconciliationService as the write-off engine in p_libraries (PKG-005 of this group, and the Financial Reconciliation service group).

- Generic string-keyed attribute lookup is a code smell to retire: FPUB_RETURN_contract_attribute (SP-038) takes a free-text attribute-type string and branches internally; the target ContractRepository should expose typed properties/methods for each distinct attribute instead of one generic keyed lookup.

- Duplicate payee-name helper across service groups: fpub_return_ss_check_name (SP-053) duplicates a routine of the identical name already found in the ERP group's PKG_VENDORS_STAGING — these must consolidate to one implementation in PayeeResolutionService.

## 11. Recommended Target .NET Mapping

| Legacy Concern | Target Capability |
| --- | --- |
| Lockbox funds-posted / deposit-date lookups | LedgerPostingRepository / LockboxRepository |
| GL renewal-department mapping, state-number lookup | LedgerAccountMappingService |
| Commission amount/threshold calculation, invoice generation | CommissionCalculationService / CommissionCalculationJob |
| Renewal payment application and payment-source management | RenewalPaymentService |
| AR open/paid/aged invoice amount queries | AccountsReceivableService |
| Account-summary rollup refresh | AccountSummaryRefreshJob |
| Contract attribute/status/type lookups | ContractRepository |
| Distributor/sales-source identity & address lookups | PayeeResolutionService (shared with ERP group) |
| Lifetime write-off totals | FinancialReconciliationService (shared with Financial Reconciliation group) |

## 12. Endpoint Consolidation

- All 73 routines in this package (SP-002 through SP-074) — no public endpoints. Every routine is either an internal query helper consumed by other services/jobs (AR balance lookups, contract attribute lookups, payee lookups) or part of a scheduled batch job (AccountSummaryRefreshJob, CommissionCalculationJob). None of them represent a distinct client-facing operation on their own.

- Reporting-style aggregate queries (SP-004 through SP-013, SP-036, SP-044–046, SP-048, SP-068, SP-074) may collectively back an existing or new GET /api/contracts/{contractId}/account-summary endpoint (if not already defined by another package in this document) rather than each getting a bespoke route.

- Routines NOT getting their own endpoint: all 73 — this entire package is internal service/repository/job logic.

## 13. Client / SME Questions

| Question ID | Question/Decision Required |
| --- | --- |
| Q-003 | Is the '72' fallback renewal department in FPUB_RETURN_RENEWAL_DEPARTMENT still correct, or a stale hardcode from an earlier chart-of-accounts structure? |
| Q-004 | Of the three FPUB_RETURN_COMMISSION_AMOUNT/fpub_return_commission_amount overloads (SP-016, SP-027, SP-028), which are still actively called, and can the others be retired? |
| Q-005 | fpub_create_commission_invoice (SP-055) is an ~800-line routine — can Commission Payables SMEs walk through it section-by-section before it is re-implemented in .NET? |
| Q-006 | Should fpub_get_life_writeoffs/fpub_get_life_writeoffs_total (SP-042, SP-043) be owned by Ledger or Financial Reconciliation in the target architecture? |
| Q-007 | What is the full catalog of attribute-type values passed into FPUB_RETURN_contract_attribute (SP-038), so each can become a properly typed property? |

## 14. Cumulative Inventory Status

| Metric | Current Value |
| --- | --- |
| Service Group | Ledger |
| Packages analyzed | 2 |
| Standalone procedures analyzed | 0 |
| Total database objects analyzed | 2 |
| Current object | PKG-002 - PROD.AR_LIBRARIES |
| Routine implementations tracked | 74 |
| Current routine ID range | SP-001 through SP-074 |
| Current SME question range | Q-001 through Q-007 |
| Group status | Technical inventory in progress |
| Next package ID | PKG-003 |
| Next routine ID | SP-075 |
| Next SME question ID | Q-008 |

## 15. Detailed Routine Inventory - PKG-003

| ID | Routine | Purpose | Complexity | Target Owner | Endpoint/Treatment | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| SP-075 | fpub_retail_advices | Applies a retail lockbox remittance payment: branches on the OCR scanline invoice-type code to either (a) create a same-day renewal contract and its invoices when the payment is a renewal (022), (b) apply the payment against a dispatch's outstanding service fee (003), or (c) apply it against the contract's oldest open invoices in date order, validating the payment amount against total open/in-flight amounts before applying and raising a coded exception (2-38) for each distinct failure case. | High / Critical | LockboxPaymentApplicationService | No public endpoint; internal to lockbox payment processing, invoked from the lockbox batch pipeline. | Yes - dense multi-branch payment-application routine with ~15 distinct numeric error codes; needs a full SME walkthrough of each branch and error code before re-implementation |

## 16. Business Logic and Architecture Findings

- Three business capabilities in one routine: fpub_retail_advices embeds renewal-contract creation, dispatch service-fee application, and general invoice-application logic behind a single OCR-invoice-type-code branch — the target design should split these into three distinct application strategies (RenewalPaymentStrategy, ServiceFeePaymentStrategy, InvoicePaymentStrategy) behind a common LockboxPaymentApplicationService interface rather than one large conditional routine.

- Numeric error codes as the only failure signal: every failure path sets pn_error_code to a bare integer (2, 4, 8, 12, 17, 18, 19, 20, 21, 29, 36, 38) with no enum or named constant — these need to be cataloged and given meaningful names/messages before the target system can present or log them usefully.

- Cross-domain calls into Contract/Renewal packages: this routine calls contract_renewal_functions.fpub_create_renewal_contract and create_invoices.fpub_invoice_main directly, meaning it already straddles the Payment Processing, Ledger, and Contract Renewal domains — a clear signal that LockboxPaymentApplicationService must be a coordinating service that calls into RenewalPaymentService/InvoicingService, not a self-contained monolith.

## 17. Recommended Target .NET Mapping

| Legacy Concern | Target Capability |
| --- | --- |
| Lockbox remittance payment application (renewal / service-fee / invoice) | LockboxPaymentApplicationService |
| Renewal contract creation triggered by a lockbox payment | RenewalPaymentService (calls into Contract Renewal domain) |
| Numeric error-code catalog | Named exception/result types in LockboxPaymentApplicationService |

## 18. Endpoint Consolidation

- fpub_retail_advices — no public endpoint; internal to the lockbox batch-processing pipeline (see the Payment Processing service group's lockbox packages for the calling context).

- Routines NOT getting their own endpoint: the only routine in this package (SP-075).

## 19. Client / SME Questions

| Question ID | Question/Decision Required |
| --- | --- |
| Q-008 | Can AR/Lockbox SMEs walk through each of the ~15 numeric error codes in fpub_retail_advices to confirm their current business meaning? |
| Q-009 | Is the same-day renewal-contract-creation path (OCR code 022) still an active business process, or has renewal processing moved elsewhere? |

## 20. Cumulative Inventory Status

| Metric | Current Value |
| --- | --- |
| Service Group | Ledger |
| Packages analyzed | 3 |
| Standalone procedures analyzed | 0 |
| Total database objects analyzed | 3 |
| Current object | PKG-003 - PROD.AR_RETAIL_LOAD |
| Routine implementations tracked | 75 |
| Current routine ID range | SP-001 through SP-075 |
| Current SME question range | Q-001 through Q-009 |
| Group status | Technical inventory in progress |
| Next package ID | PKG-004 |
| Next routine ID | SP-076 |
| Next SME question ID | Q-010 |

## 21. Detailed Routine Inventory - PKG-004

| ID | Routine | Purpose | Complexity | Target Owner | Endpoint/Treatment | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| SP-076 | initialize_vars | Private helper: loads a state's company/state/department numbers from the state table into package-level defaults, silently keeping prior values on failure. | Low | LedgerAccountMappingService | No public endpoint; internal helper. | Limited |
| SP-077 | old_class_fxn | Returns the legacy "old class" value for a product plan from synch_cl_xref. | Low | LedgerAccountMappingService | No public endpoint. | Limited |
| SP-078 | old_pv_fxn | Returns the legacy "old pv" value for a product version from synch_pv_xref. | Low | LedgerAccountMappingService | No public endpoint. | Limited |
| SP-079 | hsa_glcode_adjustment | Recalculates the department portion of a GL code specifically for HSA-company contracts (replacing a legacy report, "ARS700"), remapping a set of department codes through a hardcoded value table. | Medium | LedgerAccountMappingService | No public endpoint. | Yes - the hardcoded 6320/6329/6337/.../6357 → new-code table is a business rule that should move to configuration, not stay as IF literals |
| SP-080 | gl_code_fxn | Determines a contract's GL business-unit/department code from its state, product plan/version, prior-contract (renewal) status, territory/region/department, and sales-source/distributor (third-party) status, then applies the HSA-specific adjustment (SP-079) when applicable. | High | LedgerAccountMappingService | No public endpoint; core GL-code determination rule invoked at contract creation/renewal. | Yes - dense multi-branch GL-department derivation with several JIRA-referenced revisions (ERPS-960 and others); needs full SME walkthrough |
| SP-081 | gl_code | Thin OUT-parameter procedural wrapper around gl_code_fxn, upper-casing its string inputs. | Low | LedgerAccountMappingService | No public endpoint. | Limited |

## 22. Business Logic and Architecture Findings

- gl_code_fxn is the authoritative GL-code derivation rule for new/renewal contracts: it combines product classification (old_class_fxn/old_pv_fxn), territory/region/department defaults, and third-party/sales-source detection into one department-code decision tree — this is exactly the kind of rule that belongs in a single, well-tested LedgerAccountMappingService.DetermineGlCode(...) method with the branches made explicit and testable individually, rather than nested IFs.

- Company-specific (HSA) override bolted on separately: hsa_glcode_adjustment was added later (2021, "in replacement of ARS700") as a post-processing correction rather than being integrated into the main derivation logic — worth asking whether the target design should fold this into one unified rule set instead of keeping it as a bolt-on adjustment step.

- A large block of commented-out legacy logic remains in gl_code_fxn (a tpv_utility/ar_libraries.fpub_get_contract_type-based alternative department derivation) — confirm this was deliberately superseded before treating the current code path as ground truth.

## 23. Recommended Target .NET Mapping

| Legacy Concern | Target Capability |
| --- | --- |
| Contract GL business-unit/department-code determination | LedgerAccountMappingService.DetermineGlCode(...) |
| HSA-specific department-code override | LedgerAccountMappingService (folded into the same rule set, pending Q-011) |
| Legacy product-classification cross-reference lookups | LedgerAccountMappingService (internal helpers) |

## 24. Endpoint Consolidation

- All six routines (SP-076 through SP-081) — no public endpoints; internal LedgerAccountMappingService methods invoked during contract creation/renewal GL-code assignment.

- Routines NOT getting their own endpoint: all six.

## 25. Client / SME Questions

| Question ID | Question/Decision Required |
| --- | --- |
| Q-010 | Is the hardcoded department-code remap table in hsa_glcode_adjustment (6320→6368, etc.) complete and current, or does it need updating for department codes added since 2021? |
| Q-011 | Should the HSA-specific GL-code adjustment be unified into the main gl_code_fxn derivation logic in the target design, or kept as a distinct post-processing step? |
| Q-012 | Was the commented-out TPV/ar_libraries.fpub_get_contract_type-based department logic in gl_code_fxn deliberately replaced, and by what current logic? |

## 26. Cumulative Inventory Status

| Metric | Current Value |
| --- | --- |
| Service Group | Ledger |
| Packages analyzed | 4 |
| Standalone procedures analyzed | 0 |
| Total database objects analyzed | 4 |
| Current object | PKG-004 - PROD.GET_GL_CODE_PKG |
| Routine implementations tracked | 81 |
| Current routine ID range | SP-001 through SP-081 |
| Current SME question range | Q-001 through Q-012 |
| Group status | Technical inventory in progress |
| Next package ID | PKG-005 |
| Next routine ID | SP-082 |
| Next SME question ID | Q-013 |

## 27. Detailed Routine Inventory - PKG-005

| ID | Routine | Purpose | Complexity | Target Owner | Endpoint/Treatment | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| SP-082 | fpub_construct_file | Builds a file name/path string from mapping_param/file_tracking values. | Low-Medium | FileInterfaceService | No public endpoint. | Limited |
| SP-083 | fpub_next_file | Returns/generates the next sequential file_tracking file name. | Low-Medium | FileInterfaceService | No public endpoint. | Limited |
| SP-084 | fpub_renewal_payment | Processes a renewal payment's application to a contract. | High | RenewalPaymentService | No public endpoint. | Limited |
| SP-085 | f_ret_customer_type (contract_payment overload) | Returns the customer type for a contract payment as of a date. | Low-Medium | AccountsReceivableService | No public endpoint. | Limited |
| SP-086 | f_ret_customer_type (invoice-type overload) | Returns the customer type for an AR invoice type code. | Low | AccountsReceivableService | No public endpoint. | Limited |
| SP-087 | f_ret_fulfillment_type_id | Returns the fulfillment type id for an invoice type code. | Low | AccountsReceivableService | No public endpoint. | Limited |
| SP-088 | f_insert_custsite | Inserts a contract_fulfillment cust_site record for a customer. | Medium | AccountsReceivableService | No public endpoint. | Limited |
| SP-089 | ppub_ret_custpro | Returns customer/property information for a contract. | Medium | ContractPropertyService | No public endpoint. | Limited |
| SP-090 | fpub_calc_tax | Calculates the tax amount applicable to a contract/invoice. | High | TaxCalculationService | No public endpoint. | Yes - tax-calculation business rule; needs SME confirmation of current jurisdictional rules |
| SP-091 | fpub_move_lockbox_payment_id | Moves/reassigns a lockbox payment id (e.g., after invoice/contract correction). | Medium | LockboxRepository | No public endpoint. | Limited |
| SP-092 | fpub_insert_pseudo_header | Inserts a synthetic (non-bank-sourced) lockbox batch header record. | Medium | LockboxRepository | No public endpoint. | Limited |
| SP-093 | fpub_insert_pseudo_remittance | Inserts a synthetic lockbox remittance record. | Medium | LockboxRepository | No public endpoint. | Limited |
| SP-094 | fpub_create_credit_memo | Creates a credit memo against a contract/invoice. | High | CreditMemoService | No public endpoint; internal to AR adjustment processing. | Limited |
| SP-095 | f_calculate_list_invoice (overload 1) | Calculates a "list" invoice amount for a contract with explicit parameters. | Medium | InvoicingService | No public endpoint. | Limited |
| SP-096 | f_calculate_list_invoice (overload 2) | Calculates a "list" invoice amount for a contract by id only. | Medium | InvoicingService | No public endpoint. | Limited |
| SP-097 | fpub_list_invoice | Creates a "list" invoice from a calculated amount. | High | InvoicingService | No public endpoint. | Limited - confirm what a "list" invoice represents versus a standard AR invoice |
| SP-098 | fpub_adjust_listcoveff | Adjusts the covered-item effective date on a list invoice. | Medium | InvoicingService | No public endpoint. | Limited |
| SP-099 | fpub_undo_renewal | Reverses a contract renewal: deletes the renewal's invoices/records and restores the prior contract state. | High | RenewalPaymentService | No public endpoint. | Yes - a renewal-reversal routine touching multiple tables; needs SME confirmation of full rollback scope |
| SP-100 | fpub_termite_invoices | Creates/handles termite-inspection-specific invoices. | Medium-High | InvoicingService | No public endpoint. | Limited |
| SP-101 | fpub_calc_commission | Calculates the commission amount for a lockbox payment. | High | CommissionCalculationService | No public endpoint; cross-group with Ledger's ar_libraries commission routines. | Yes - confirm relationship/overlap with ar_libraries.fpub_return_commission_amount (PKG-002) |
| SP-102 | fpub_cr_ctrct_sched_fulfillmt | Creates a contract_scheduled_fulfillment record. | Medium | ContractPropertyService | No public endpoint. | Limited |
| SP-103 | ppub_create_ach_file | Generates an ACH payment file. | High | AchFileGenerationService | No public endpoint; likely belongs to the Payment Processing service group, present here only due to shared-library placement. | Yes - reconcile ownership with the Payment Processing service group |
| SP-104 | fpub_customer_property | Returns/creates customer-property association information. | Medium | ContractPropertyService | No public endpoint. | Limited |
| SP-105 | fpub_rearrange_batches | Reassigns/rebalances lockbox batch groupings. | Medium-High | LockboxRepository | No public endpoint. | Limited |
| SP-106 | fpub_insert_ar_gl_details | Core GL-posting routine: inserts a debit/credit entry into ar_gl_details for a payment/invoice/adjustment transaction; called throughout the payment, commission, and write-off packages as the single point of GL entry creation. | High / Critical | LedgerPostingService | No public endpoint; the central GL-posting primitive for the whole codebase. | Yes - this is the single most-reused GL-posting routine found in the codebase; must be migrated first and used by every other posting flow, not re-implemented per caller |
| SP-107 | fpub_get_gl_offset (overload 1) | Returns the GL offset account for a transaction type. | Medium | LedgerAccountMappingService | No public endpoint. | Limited |
| SP-108 | fpub_get_gl_offset (overload 2) | Overloaded variant of the GL-offset-account lookup. | Medium | LedgerAccountMappingService | No public endpoint. | Yes - confirm which overload is still called |
| SP-109 | fpub_chart_of_accts_conv | Converts/translates a GL account through the chart_of_accts mapping table. | Medium | LedgerAccountMappingService | No public endpoint. | Limited |
| SP-110 | fpub_search_misc_cash_payment | Dynamic multi-criteria search over misc_cash_payment records. | High | MiscCashPaymentSearchService | GET /api/misc-cash-payments/search (new) | Yes - dynamic SQL search; needs a proper query-object redesign |
| SP-111 | fpub_search_reg_cash_payment | Dynamic multi-criteria search over regular (lockbox) cash payment records. | High | PaymentSearchService | GET /api/payments/search (new) | Yes - dynamic SQL search; needs a proper query-object redesign |
| SP-112 | fpub_reverse_payment (overload 1) | Reverses a lockbox/contract payment, backing out its GL/AR effects. | High / Critical | PaymentReversalService / FinancialReconciliationService | No public endpoint; internal to POST /api/payments/{id}/reverse (new, see Endpoint Consolidation). | Yes - reconcile with Financial Reconciliation group, PKG-001/SP-031 (same routine, reconciliation framing); core payment-reversal rule needs SME walkthrough |
| SP-113 | fpub_reverse_payment (overload 2) | Overloaded variant of payment reversal. | High / Critical | PaymentReversalService / FinancialReconciliationService | Same as SP-112. | Yes - reconcile with Financial Reconciliation group, PKG-001/SP-032; confirm which overload is still called |
| SP-114 | fpub_reverse_payment_MISC_cash | Reverses a misc cash payment, backing out its GL/AR effects. | High / Critical | PaymentReversalService / FinancialReconciliationService | Folds into the same reversal endpoint as SP-112/113 for the misc-cash payment type. | Yes - reconcile with Financial Reconciliation group, PKG-001/SP-033; same SME walkthrough as SP-112 |
| SP-115 | fpub_vendor_contact_name | Returns a vendor's contact name. | Low | VendorRepository | No public endpoint. | Limited |
| SP-116 | fpub_delete_payment_misc | Deletes a misc cash payment record and its associated entries. | Medium | MiscCashPaymentService | DELETE /api/misc-cash-payments/{id} (new) | Limited |
| SP-117 | fpub_set_payment_misc_cash (overload 1) | Inserts or updates a misc_cash_payment header record (payor, GL date/business-unit/object, status). | High | MiscCashPaymentService | POST /api/misc-cash-payments / PUT /api/misc-cash-payments/{id} (new) | Yes - large multi-field routine; needs a proper request DTO design |
| SP-118 | fpub_set_payment_misc_cash (overload 2) | Overloaded variant of the misc-cash-payment setter. | High | MiscCashPaymentService | Same endpoints as SP-117. | Yes - confirm which overload is still called |
| SP-119 | fpub_credit_memo_search | Dynamic multi-criteria search over credit memo records. | Medium-High | CreditMemoService | GET /api/credit-memos/search (new) | Limited |
| SP-120 | fpub_credit_memo_inv_search | Searches invoices eligible for credit-memo application. | Medium-High | CreditMemoService | No public endpoint; internal to credit-memo application flow. | Limited |
| SP-121 | fpub_credit_memo_apply | Applies a credit memo against one or more invoices. | High | CreditMemoService | POST /api/credit-memos/{id}/apply (new) | Limited |
| SP-122 | f_get_payment_attribute (overload 1) | Returns a named attribute of a payment record. | Low-Medium | PaymentRepository | No public endpoint. | Limited |
| SP-123 | f_get_payment_attribute (overload 2) | Overloaded variant of the payment-attribute lookup. | Low-Medium | PaymentRepository | No public endpoint. | Limited |
| SP-124 | fpub_get_busunit_invoice | Returns the GL business unit for an invoice id. | Low-Medium | LedgerAccountMappingService | No public endpoint. | Limited |
| SP-125 | fpub_set_oap_status | Sets the status of an OAP payment. | Medium | OapPaymentService | No public endpoint. | Limited - confirm what "OAP" denotes |
| SP-126 | f_set_oap_checkout_status | Sets an OAP payment's "checkout" (in-review) status. | Medium | OapPaymentService | No public endpoint. | Limited |
| SP-127 | f_oap_search | Dynamic multi-criteria search over OAP payment records. | High | OapPaymentService | GET /api/oap-payments/search (new) | Limited |
| SP-128 | f_oap_apply | Applies an OAP payment to invoices/dispatches. | High | OapPaymentService | POST /api/oap-payments/{id}/apply (new) | Limited |
| SP-129 | fpub_oap_inv_search | Searches invoices eligible for OAP application. | Medium-High | OapPaymentService | No public endpoint; internal to OAP application flow. | Limited |
| SP-130 | f_adjustment_writeoff_search | Searches contract/invoice records eligible for an adjustment or write-off, returning candidate amounts and reasons. | High / Critical | FinancialReconciliationService | GET /api/adjustments/write-off-candidates (new; single canonical definition, also cross-referenced as Financial Reconciliation PKG-001/SP-049 - do not define a second, divergent version there) | Yes - reconcile with Financial Reconciliation group, PKG-001/SP-049; core search rule needs SME walkthrough |
| SP-131 | f_process_adjustment_writeoff | Processes an approved adjustment/write-off: creates the write-off entries (invoice + GL, via SP-106) and updates the source invoice/contract. | High / Critical | FinancialReconciliationService | POST /api/adjustments/write-offs (new; single canonical definition, also cross-referenced as Financial Reconciliation PKG-001/SP-050 - do not define a second, divergent version there) | Yes - reconcile with Financial Reconciliation group, PKG-001/SP-050; core posting rule needs SME walkthrough |
| SP-132 | fpub_get_customer_id | Returns the customer id for a contract. | Low | ContractRepository | No public endpoint. | Limited |
| SP-133 | fpub_return_number_oap_amount | Returns the count/amount of OAP payments matching a status. | Low-Medium | OapPaymentService | No public endpoint. | Limited |
| SP-134 | fpub_return_unposted_amount | Returns the total unposted (not-yet-GL-extracted) payment amount. | Medium | FinancialReconciliationService | No public endpoint. | Limited |
| SP-135 | fpub_return_crmemo_amount | Returns the total credit-memo amount for a contract/invoice. | Low-Medium | CreditMemoService | No public endpoint. | Limited |
| SP-136 | fpub_return_batch_oap_amount | Returns the total OAP amount for a batch. | Low-Medium | OapPaymentService | No public endpoint. | Limited |
| SP-137 | FPUB_GET_DISTRIBUTOR_PAYGROUP | Returns a distributor's JDE paygroup (ACQ/DBR) from its company code. | Low-Medium | PayeeResolutionService | No public endpoint; shared with ERP group. | Limited |
| SP-138 | FPUB_GET_FRANCHISE_PAYGROUP | Returns a franchise's JDE paygroup (ACQ/DBR). | Low-Medium | PayeeResolutionService | No public endpoint; shared with ERP group. | Limited |
| SP-139 | FPUB_RETURN_EVERGREEN_FLAG | Returns whether a contract is an "evergreen" (auto-renewing) contract. | Low-Medium | ContractRepository | No public endpoint. | Limited |
| SP-140 | FPUB_RETURN_TERMDATE | Returns a contract's term/expiration date for a given date-type parameter. | Low-Medium | ContractRepository | No public endpoint. | Limited |
| SP-141 | FPUB_CHECK_EVERGREEN_RULES | Validates evergreen-contract business rules for a payment/renewal. | High | RenewalPaymentService | No public endpoint. | Yes - evergreen-renewal rule; needs SME walkthrough |
| SP-142 | FPUB_CHANGE_DEPOSIT_DATE | Changes the recorded deposit date for a lockbox payment. | Medium | LockboxRepository | No public endpoint. | Limited |
| SP-143 | FPUB_RETURN_PAYMENT_TYPE | Returns the payment type code for a payment record. | Low | PaymentRepository | No public endpoint. | Limited |
| SP-144 | FPUB_DELETE_PAYMENT | Deletes a lockbox payment and all of its dependent records (remittance advices, GL entries, invoices) in a large multi-step cleanup routine (~550 lines). | High / Critical | PaymentReversalService / FinancialReconciliationService | DELETE /api/payments/{id} (new, restricted use; single canonical definition, also cross-referenced as Financial Reconciliation PKG-001/SP-063) | Yes - reconcile with Financial Reconciliation group, PKG-001/SP-063; large multi-table deletion routine needs a full dependency-table walkthrough with AR SME before re-implementation |
| SP-145 | FPUB_DELETE_INV_REMITTANCES | Deletes remittance-advice records tied to an invoice. | Medium | LockboxRepository | No public endpoint; internal to SP-144. | Limited |
| SP-146 | FPUB_DELETE_REMITTANCES | Deletes remittance-advice records for a payment. | Medium | LockboxRepository | No public endpoint; internal to SP-144. | Limited |
| SP-147 | FPUB_INSERT_CLIPBOARD | Inserts/updates a clipboard scratch-parameter record used by batch jobs (e.g., the HWH sync date window in the ERP group). | Low-Medium | BatchParameterRepository | No public endpoint. | Limited |
| SP-148 | FPUB_DEFINE_TREC_REGULATION (overload 1) | Determines the TREC (Texas real-estate-warranty regulation) code applicable to a contract. | Medium | RegulatoryComplianceService | No public endpoint. | Limited - confirm "TREC" scope with Compliance SME |
| SP-149 | FPUB_DEFINE_TREC_REGULATION (overload 2) | Overloaded variant of the TREC-regulation lookup. | Medium | RegulatoryComplianceService | No public endpoint. | Yes - confirm which overload is still called |
| SP-150 | FPUB_DEFINE_2005_TREC_REGS | Determines the post-2005 TREC regulation variant applicable to a contract. | Medium | RegulatoryComplianceService | No public endpoint. | Limited |
| SP-151 | FPUB_RETURN_PMTOAP_AMOUNT | Returns the OAP amount associated with a payment. | Low-Medium | OapPaymentService | No public endpoint. | Limited |
| SP-152 | fpub_insert_list_invoice | Inserts a "list" invoice record. | Medium | InvoicingService | No public endpoint. | Limited |
| SP-153 | fpub_calculate_insert_list_inv | Calculates and inserts a list invoice in one step (combines SP-095/096 and SP-152). | Medium-High | InvoicingService | No public endpoint. | Limited |
| SP-154 | f_has_prorated_before_prod_dte | Returns whether a contract had a prorated invoice before its production/effective date. | Low-Medium | InvoicingService | No public endpoint. | Limited |
| SP-155 | fpub_check_for_unposted_cash | Checks whether unposted cash exists for a contract/payment, as a guard before another operation proceeds. | Medium | FinancialReconciliationService | No public endpoint. | Limited |
| SP-156 | fpub_get_invoice_due_date | Returns an invoice's due date. | Low | AccountsReceivableService | No public endpoint. | Limited |
| SP-157 | fpub_get_account_format_flag | Returns whether the "new" GL account format is active, from a TYPES config row. | Low | LedgerAccountMappingService | No public endpoint; duplicate of PKG_JDE_SYNC.fpub_get_account_format_flag (ERP group). | Yes - consolidate with the ERP group's identical routine into one LedgerAccountMappingService implementation |
| SP-158 | fpub_ar_banks_conv | Returns the GL object/subsidiary account string for a bank type code. | Medium | LedgerAccountMappingService | No public endpoint; duplicate of PKG_JDE_SYNC.fpub_ar_banks_conv (ERP group). | Yes - consolidate with the ERP group's identical routine |
| SP-159 | fpub_ar_banks_busunit | Returns the GL business unit for a bank type code. | Medium | LedgerAccountMappingService | No public endpoint; duplicate of PKG_JDE_SYNC.fpub_ar_banks_busunit (ERP group). | Yes - consolidate with the ERP group's identical routine |
| SP-160 | fpub_chart_of_accts_jde_conv | Converts a GL account through chart_of_accts specifically for the JDE-bound format. | Medium | LedgerAccountMappingService | No public endpoint. | Limited |
| SP-161 | fpub_check_credit_lockbox_no | Validates a credit-lockbox number for a payment. | Low-Medium | LockboxRepository | No public endpoint. | Limited |
| SP-162 | fpub_get_psc_gl_account | Returns the GL account for a PSC-trade covered item. | Low-Medium | LedgerAccountMappingService | No public endpoint. | Limited - confirm what "PSC" trade denotes |

## 28. Business Logic and Architecture Findings

- fpub_insert_ar_gl_details (SP-106) is the single most important routine in the Ledger group: it is the one place every other payment/commission/write-off flow in this codebase funnels through to actually post a GL entry; it must be migrated to a LedgerPostingService.PostGlEntry(...) primitive first, with every other service in this document (across all three groups) calling that one implementation rather than each re-posting independently.

- The write-off/adjustment engine (SP-130, SP-131) is this package's Financial-Reconciliation core: f_adjustment_writeoff_search and f_process_adjustment_writeoff together implement the search-then-post workflow for reconciling AR balances via write-offs, and both call fpub_insert_ar_gl_details to record the result — these two routines and SP-106 form one tightly coupled reconciliation-and-posting unit that should not be split across services.

- Exact duplicate routines already found in the ERP group: fpub_get_account_format_flag, fpub_ar_banks_conv, and fpub_ar_banks_busunit (SP-157–159) are identical in name and apparent purpose to routines already inventoried under PKG_JDE_SYNC (ERP group, PKG-004); this is strong evidence the codebase already has an ad-hoc "copy the helper into whichever package needs it" pattern that migration must actively undo rather than preserve.

- Payment reversal is split across three near-identical routines: fpub_reverse_payment (two overloads) and fpub_reverse_payment_MISC_cash (SP-112–114) each reverse a different payment source through what is presumably similar GL-backout logic — these are strong candidates to consolidate into one PaymentReversalService.Reverse(paymentId, paymentType) method rather than three parallel implementations.

- Package scope spans at least six distinct business capabilities: AR/invoice processing (list invoices, credit memos, tax), lockbox/misc-cash payment management, OAP payment application, commission calculation, GL posting/account-mapping, and regulatory (TREC) compliance are all present in one 81-routine file — the target design must decompose by capability, and this package should not be migrated as a single service under any name resembling "PLibraries."

- FPUB_DELETE_PAYMENT (SP-144) is a high-risk, wide-blast-radius routine: at roughly 550 lines it deletes a payment and cascades through remittance, GL, and invoice records; before it becomes a DELETE endpoint, AR SMEs need to confirm every dependent table it touches is still current (some cleanup logic may predate schema changes elsewhere in the codebase).

- ACH file generation appears here rather than in Payment Processing: ppub_create_ach_file (SP-103) is payment-file generation logic that more naturally belongs with the Payment Processing service group's lockbox/ACH packages; its presence here is a shared-library artifact, not a deliberate ownership decision.

## 29. Recommended Target .NET Mapping

| Legacy Concern | Target Capability |
| --- | --- |
| GL entry posting (single shared primitive) | LedgerPostingService.PostGlEntry(...) |
| AR adjustment/write-off search and posting | FinancialReconciliationService (shared with the Financial Reconciliation service group) |
| Payment reversal (lockbox, misc-cash) | PaymentReversalService |
| Payment deletion and dependent-record cleanup | PaymentReversalService (delete path) |
| Misc-cash payment CRUD/search | MiscCashPaymentService / MiscCashPaymentSearchService |
| OAP payment status/search/application | OapPaymentService |
| Credit memo search/apply | CreditMemoService |
| List-invoice calculation/creation | InvoicingService |
| Renewal payment application, undo, evergreen rules | RenewalPaymentService |
| GL account/business-unit mapping (banks, chart-of-accounts, JDE conversion) | LedgerAccountMappingService (consolidated with ERP group duplicates) |
| TREC regulatory-code determination | RegulatoryComplianceService |
| Tax calculation | TaxCalculationService |
| ACH file generation | AchFileGenerationService (Payment Processing service group) |

## 30. Endpoint Consolidation

- Payment/misc-cash search (SP-110, SP-111) — new endpoints: GET /api/misc-cash-payments/search, GET /api/payments/search.

- Payment reversal (SP-112, SP-113, SP-114) — one new endpoint: POST /api/payments/{id}/reverse, dispatching internally by payment type rather than exposing three separate operations.

- Payment deletion (SP-144, with SP-145/146 folded in) — new, access-restricted endpoint: DELETE /api/payments/{id}.

- Misc-cash payment CRUD (SP-116, SP-117, SP-118) — new endpoints: POST /api/misc-cash-payments, PUT /api/misc-cash-payments/{id}, DELETE /api/misc-cash-payments/{id}.

- Credit memo search/apply (SP-119, SP-121) — new endpoints: GET /api/credit-memos/search, POST /api/credit-memos/{id}/apply; SP-120 (invoice-eligibility search) folds into the apply flow rather than getting its own route.

- OAP search/apply (SP-127, SP-128) — new endpoints: GET /api/oap-payments/search, POST /api/oap-payments/{id}/apply; SP-129 folds into the apply flow.

- Write-off search/processing (SP-130, SP-131) — new endpoints: GET /api/adjustments/write-off-candidates, POST /api/adjustments/write-offs; reuse these exact endpoints for the Financial Reconciliation service group's p_libraries entry rather than defining them twice.

- Routines NOT getting their own endpoint: all remaining routines (SP-082–109, SP-115, SP-122–126, SP-132–143, SP-147–162) — these are internal repository/service helpers consumed by the endpoints above and by other services/jobs in this document, not independent API operations.

## 31. Client / SME Questions

| Question ID | Question/Decision Required |
| --- | --- |
| Q-013 | Which of fpub_reverse_payment's two overloads (SP-112, SP-113) is the current production path, and can they be consolidated? |
| Q-014 | Can AR SMEs confirm the full dependent-table scope of FPUB_DELETE_PAYMENT (SP-144) is still accurate before it is re-implemented as a delete operation? |
| Q-015 | What does "OAP" stand for, and which capability (AR, AP, or a distinct domain) should own the OAP payment workflow in the target architecture? |
| Q-016 | Is ppub_create_ach_file (SP-103) still invoked from this package, or should it be treated as already owned by the Payment Processing service group's ACH file logic? |
| Q-017 | What does "TREC" regulation (SP-148–150) apply to, and is it still an active compliance requirement? |
| Q-018 | What does "PSC" mean in fpub_get_psc_gl_account (SP-162), and is it a still-active trade/product classification? |

## 32. Cumulative Inventory Status

| Metric | Current Value |
| --- | --- |
| Service Group | Ledger |
| Packages analyzed | 5 |
| Standalone procedures analyzed | 0 |
| Total database objects analyzed | 5 |
| Current object | PKG-005 - PROD.P_LIBRARIES |
| Routine implementations tracked | 162 |
| Current routine ID range | SP-001 through SP-162 |
| Current SME question range | Q-001 through Q-018 |
| Group status | Technical inventory in progress |
| Next package ID | PKG-006 |
| Next routine ID | SP-163 |
| Next SME question ID | Q-019 |

## 33. Detailed Routine Inventory - PKG-006

| ID | Routine | Purpose | Complexity | Target Owner | Endpoint/Treatment | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| SP-163 | PPUB_TRUNCATE_TABLE | Generic utility: truncates a named table via dynamic SQL and returns any resulting error code. | Low | AccountingReportRepository | No public endpoint. | Yes - dynamic-SQL truncate-by-table-name utility is a SQL-injection-shaped pattern; retire in favor of typed repository truncate/reload methods |
| SP-164 | PPUB_POPULATE_INVOICES_TABLE | Truncates and reloads report_ar_invoices from all open (code_status starting 'O') ar_invoices rows, committing every 1000 rows. | Medium | AccountingReportRefreshJob | No public endpoint; scheduled batch job. | Limited |
| SP-165 | PPUB_POPULATE_AGING_FLAG | Sets an aging-flag/bucket on report records based on invoice age. | Medium | AccountingReportRefreshJob | No public endpoint; scheduled batch job. | Limited |
| SP-166 | fpub_return_max_paid_date | Returns the most recent paid date for a contract/invoice type. | Low | AccountsReceivableService | No public endpoint. | Limited |
| SP-167 | fpub_scrub_contract_monies | Corrects/recalculates a contract's contract_monies rows. | Medium-High | AccountsReceivableService | No public endpoint; likely invoked as a data-correction utility. | Yes - confirm when/why this "scrub" is triggered (ad hoc fix vs. routine job) |
| SP-168 | fpub_return_dollar_amount (overload 1) | Returns a dollar amount for a contract by monies type. | Low-Medium | AccountsReceivableService | No public endpoint. | Limited |
| SP-169 | fpub_return_dollar_amount (overload 2) | Overloaded variant of the dollar-amount lookup. | Low-Medium | AccountsReceivableService | No public endpoint. | Limited |
| SP-170 | fpub_update_contract_monies | Updates a contract_monies row for a contract/type. | Medium | AccountsReceivableService | No public endpoint. | Limited |
| SP-171 | fpub_return_customer_name (overload 1) | Returns a customer's name for a contract. | Low | CustomerRepository | No public endpoint. | Limited |
| SP-172 | fpub_return_customer_name (overload 2) | Overloaded variant of the customer-name lookup. | Low | CustomerRepository | No public endpoint. | Limited |
| SP-173 | fpub_return_max_batch | Returns the max/most-recent batch id. | Low | AccountingReportRepository | No public endpoint. | Limited |
| SP-174 | fpub_return_sum_invoices | Sums invoice amounts for a contract. | Low | AccountsReceivableService | No public endpoint. | Limited |
| SP-175 | fpub_return_customer_name_dist | Returns the customer name for a distributor-paid contract. | Low-Medium | CustomerRepository | No public endpoint. | Limited |
| SP-176 | fpub_return_office_code | Returns an office code from a description-based lookup. | Low | PayeeResolutionService | No public endpoint. | Limited |
| SP-177 | fpub_return_customer_name_inv | Returns the customer name for an invoice. | Low-Medium | CustomerRepository | No public endpoint. | Limited |
| SP-178 | fpub_return_prop_address_inv | Returns the property address for an invoice. | Low-Medium | ContractPropertyService | No public endpoint. | Limited |
| SP-179 | FPUB_RETURN_AR_GL_CONTRACT_ID | Returns the contract id tied to an ar_gl_details record. | Low | LedgerPostingRepository | No public endpoint. | Limited |
| SP-180 | FPUB_RETURN_AR_GL_DISPATCH_ID | Returns the dispatch id tied to an ar_gl_details record. | Low | LedgerPostingRepository | No public endpoint. | Limited |
| SP-181 | FPUB_RETURN_DISPATCH_TIMESTAMP | Returns the dispatch timestamp for a dispatch id. | Low | DispatchRepository | No public endpoint. | Limited |
| SP-182 | FPUB_GET_CONTRACT_DETAILS_ATTR | Generic contract_details attribute getter, keyed by an attribute-type parameter. | Medium | ContractRepository | No public endpoint. | Yes - same generic string-keyed attribute pattern as ar_libraries.FPUB_RETURN_contract_attribute (PKG-002); catalog attribute types before redesigning |
| SP-183 | FPUB_RETURN_MAILING_ADDRESS | Returns a formatted mailing address. | Low-Medium | ContractPropertyService | No public endpoint. | Limited |
| SP-184 | FPUB_RETURN_DISPATCH_CONTRACT | Returns the contract id for a dispatch. | Low | DispatchRepository | No public endpoint. | Limited |
| SP-185 | fpub_return_distributor_name | Returns a distributor's name. | Low | PayeeResolutionService | No public endpoint. | Limited |
| SP-186 | fpub_return_dispatch_rank | Returns a dispatch's rank/sequence value. | Medium | DispatchRepository | No public endpoint. | Limited |
| SP-187 | fpub_get_veninv_max_paiddate | Returns the maximum paid date on a vendor invoice. | Low | AccountsReceivableService | No public endpoint. | Limited |
| SP-188 | fpub_get_aba_routing_number | Returns a contract's ABA bank routing number. | Low | PaymentRepository | No public endpoint. | Limited |
| SP-189 | fpub_return_oldest_open_inv | Returns the oldest open invoice for a contract. | Low-Medium | AccountsReceivableService | No public endpoint. | Limited |
| SP-190 | fpub_get_option_total | Returns the total option amount for a contract. | Low | ContractRepository | No public endpoint. | Limited |
| SP-191 | FPUB_GET_CURR_REV_RECOG | Returns the current revenue-recognition amount for a contract. | Medium | RevenueRecognitionService | No public endpoint; cross-group with pkg_def_revenue_libs_testonly (PKG-007 below). | Yes - reconcile ownership with PKG-007's deferred-revenue routines |
| SP-192 | fpub_get_cancel_last_modified | Returns the last-modified date of a contract cancellation. | Low | ContractRepository | No public endpoint. | Limited |
| SP-193 | fpub_get_contract_site_number | Returns a contract's site number. | Low-Medium | ContractPropertyService | No public endpoint. | Limited |
| SP-194 | fpub_return_next_business_date | Returns the next business (non-weekend) date after a given date. | Low-Medium | PaymentSchedulingService | No public endpoint; shared with ERP group's due-date logic. | Limited |
| SP-195 | fpub_return_total_comm_amt | Returns the total commission amount for a contract. | Low-Medium | CommissionCalculationService | No public endpoint. | Limited |
| SP-196 | fpub_get_ap_synched_batch_src | Returns the AP-synced batch source for a batch. | Low-Medium | JdeApStagingService | No public endpoint; cross-group with ERP. | Limited |
| SP-197 | fpub_return_commission_total | Returns the total commission across a set of criteria. | Low-Medium | CommissionCalculationService | No public endpoint. | Limited |

## 34. Business Logic and Architecture Findings

- Report-staging tables are rebuilt wholesale, not incrementally: PPUB_POPULATE_INVOICES_TABLE truncates and fully reloads report_ar_invoices every run rather than updating changed rows — a reasonable batch pattern to preserve as a scheduled job, but not a pattern to expose as a synchronous API operation.

- A second generic string-keyed attribute getter: FPUB_GET_CONTRACT_DETAILS_ATTR (SP-182) duplicates the same generic-lookup-by-attribute-type pattern already flagged in ar_libraries.FPUB_RETURN_contract_attribute (PKG-002, SP-038) — both should converge on one typed ContractRepository surface rather than two parallel generic getters.

- Dynamic-SQL table truncation is a code smell to retire: PPUB_TRUNCATE_TABLE builds 'TRUNCATE TABLE ' || tablename and executes it via DBMS_SQL — acceptable in 2002-era PL/SQL batch tooling, not a pattern to carry into .NET; report-refresh jobs should call typed repository methods instead.

- This package is almost entirely read-only reporting support: aside from the two PPUB_POPULATE_* batch routines and fpub_scrub_contract_monies/fpub_update_contract_monies, every other routine is a pure lookup with no side effects — a low-risk, mechanical migration once the underlying entities (AccountsReceivableService, ContractRepository, etc.) exist.

- Revenue-recognition ownership question: FPUB_GET_CURR_REV_RECOG (SP-191) overlaps conceptually with the deferred-revenue/PRR calculations in pkg_def_revenue_libs_testonly (PKG-007); these should be confirmed as one RevenueRecognitionService rather than two independently-evolving revenue calculations.

## 35. Recommended Target .NET Mapping

| Legacy Concern | Target Capability |
| --- | --- |
| AR-invoice/aging report-staging table refresh | AccountingReportRefreshJob |
| Contract-monies scrub/update | AccountsReceivableService |
| Generic contract-details attribute lookup | ContractRepository (consolidated with PKG-002's equivalent) |
| Customer/distributor name & address lookups | CustomerRepository / PayeeResolutionService / ContractPropertyService |
| AR GL detail cross-references (contract/dispatch id) | LedgerPostingRepository |
| Revenue recognition amount | RevenueRecognitionService (shared with PKG-007) |
| Commission totals | CommissionCalculationService |

## 36. Endpoint Consolidation

- PPUB_POPULATE_INVOICES_TABLE / PPUB_POPULATE_AGING_FLAG — no public endpoint; scheduled AccountingReportRefreshJob.

- All remaining routines (SP-163, SP-166–197 except the two above) — no public endpoints; internal repository/service query helpers reused by the reporting job and by AR/Contract/Commission services elsewhere in this document.

- Routines NOT getting their own endpoint: all 35.

## 37. Client / SME Questions

| Question ID | Question/Decision Required |
| --- | --- |
| Q-019 | What triggers fpub_scrub_contract_monies today — a scheduled job, an ad hoc support script, or an on-demand correction tool? |
| Q-020 | Should FPUB_GET_CONTRACT_DETAILS_ATTR (PKG-006) and FPUB_RETURN_contract_attribute (PKG-002) be merged into one attribute catalog, and if so, what is the full list of attribute types each currently supports? |
| Q-021 | Should FPUB_GET_CURR_REV_RECOG and the deferred-revenue/PRR routines in pkg_def_revenue_libs_testonly be unified under one RevenueRecognitionService? |

## 38. Cumulative Inventory Status

| Metric | Current Value |
| --- | --- |
| Service Group | Ledger |
| Packages analyzed | 6 |
| Standalone procedures analyzed | 0 |
| Total database objects analyzed | 6 |
| Current object | PKG-006 - PROD.PKG_ACCT_REPORTS |
| Routine implementations tracked | 197 |
| Current routine ID range | SP-001 through SP-197 |
| Current SME question range | Q-001 through Q-021 |
| Group status | Technical inventory in progress |
| Next package ID | PKG-007 |
| Next routine ID | SP-198 |
| Next SME question ID | Q-022 |

## 39. Detailed Routine Inventory - PKG-007

| ID | Routine | Purpose | Complexity | Target Owner | Endpoint/Treatment | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| SP-198 | fpub_return_gl_busunit | Determines the GL business unit for deferred-revenue postings from a contract's (or dispatch's) trade, product, sales-channel, and state, including a distinct department-code path when called with a dispatch id (general-contractor trade rules) versus a contract id. | High | RevenueRecognitionService | No public endpoint. | Yes - dense, product/trade/state-driven business-unit derivation with multiple JIRA-referenced revisions (ERPS-2708, ERPS-2783, ERPS-3526); needs SME walkthrough |
| SP-199 | fpub_return_prr_amount | Calculates the prorated-revenue-recognition (PRR) amount for a contract price between its effective and expiration dates, using either a month-based or day-based proration mode. | Medium | RevenueRecognitionService | No public endpoint. | Limited |
| SP-200 | fpub_return_prr_amount_jit | JIT (just-in-time invoicing) variant of the PRR calculation, prorating an invoice amount against a payment-plan period count instead of the full contract term. | Medium | RevenueRecognitionService | No public endpoint. | Limited |
| SP-201 | fpub_calc_insert_gl_details | Computes the debit/credit deferred-revenue GL account (via SP-198 and p_libraries.fpub_ar_banks_conv) and posts both the offset and account entries to TEMP_AR_GL_DETAILS (via SP-202) for a contract's deferred-revenue recognition. | High | RevenueRecognitionService | No public endpoint; internal deferred-revenue posting routine. | Limited |
| SP-202 | fpub_insert_temp_ar_gl_details | Inserts one debit/credit line into admin.TEMP_AR_GL_DETAILS for a deferred-revenue GL posting. | Medium | LedgerPostingService | No public endpoint; a TEMP_AR_GL_DETAILS-specific sibling of p_libraries.fpub_insert_ar_gl_details. | Yes - confirm relationship/consolidation with p_libraries.fpub_insert_ar_gl_details (PKG-005, SP-106) |
| SP-203 | fpub_set_contract_monies | Inserts or updates a contract_monies row for a contract/type, zeroing current/prior revenue-recognition types on update. | Medium | AccountsReceivableService | No public endpoint. | Limited |
| SP-204 | fpub_return_concession_discount_amount | Sums employee-discount/concession lockbox payments applied to a contract before a cutoff month. | Low-Medium | RevenueRecognitionService | No public endpoint. | Limited |
| SP-205 | fpub_return_invoice_amount | Sums premium, option, and option-credit invoice amounts for a contract up to a cutoff date, limited to a JIT-eligible month count. | Medium | RevenueRecognitionService | No public endpoint. | Limited |

## 40. Business Logic and Architecture Findings

- This "testonly" package duplicates production deferred-revenue logic: its name and the identical fpub_return_gl_busunit signature/logic strongly suggest this is a parallel/test copy of the production pkg_def_revenue_libs package (already covered and excluded from this document per the classification notes) — migration must confirm whether the two have diverged before treating either as the sole source of truth.

- Deferred-revenue GL posting reuses, but does not call, the main GL-posting primitive: fpub_insert_temp_ar_gl_details (SP-202) writes to TEMP_AR_GL_DETAILS independently of p_libraries.fpub_insert_ar_gl_details (PKG-005, SP-106); the target LedgerPostingService should absorb both as one posting primitive (or two clearly distinct "final" vs. "temp/staging" posting methods) rather than maintaining parallel insert logic.

- Business-unit derivation carries multiple JIRA-tracked, incrementally-added special cases (HSA state-number overrides, FTDR product/sales-channel overrides, general-contractor trade rules) inside fpub_return_gl_busunit — this is dense enough to warrant its own SME session, similar to the ERP group's f_get_due_date.

## 41. Recommended Target .NET Mapping

| Legacy Concern | Target Capability |
| --- | --- |
| Deferred-revenue GL business-unit determination | RevenueRecognitionService |
| Prorated-revenue-recognition (PRR) calculation, incl. JIT variant | RevenueRecognitionService |
| Deferred-revenue GL posting | LedgerPostingService (reconciled with p_libraries.fpub_insert_ar_gl_details) |
| Contract-monies revenue-recognition tracking | AccountsReceivableService |

## 42. Endpoint Consolidation

- All eight routines (SP-198 through SP-205) — no public endpoints; internal RevenueRecognitionService/LedgerPostingService methods invoked during contract billing/renewal processing.

- Routines NOT getting their own endpoint: all eight.

## 43. Client / SME Questions

| Question ID | Question/Decision Required |
| --- | --- |
| Q-022 | Has pkg_def_revenue_libs_testonly diverged from the production pkg_def_revenue_libs package, or are they meant to be kept identical? |
| Q-023 | Should the deferred-revenue GL posting (fpub_insert_temp_ar_gl_details) and the general AR GL posting (p_libraries.fpub_insert_ar_gl_details) be unified into a single LedgerPostingService primitive? |

## 44. Cumulative Inventory Status

| Metric | Current Value |
| --- | --- |
| Service Group | Ledger |
| Packages analyzed | 7 |
| Standalone procedures analyzed | 0 |
| Total database objects analyzed | 7 |
| Current object | PKG-007 - PROD.PKG_DEF_REVENUE_LIBS_TESTONLY |
| Routine implementations tracked | 205 |
| Current routine ID range | SP-001 through SP-205 |
| Current SME question range | Q-001 through Q-023 |
| Group status | Technical inventory in progress |
| Next package ID | PKG-008 |
| Next routine ID | SP-206 |
| Next SME question ID | Q-024 |

## 45. Detailed Routine Inventory - PKG-008

| ID | Routine | Purpose | Complexity | Target Owner | Endpoint/Treatment | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| SP-206 | ppub_process_f0901_file | Reads a fixed-width JDE F0901 (GL Account Master) extract file line by line and upserts the local F0901 mirror's posting-edit code only when it has changed. | Medium-High | LedgerAccountMappingService / JdeGlAccountSyncJob | No public endpoint; scheduled job (also inventoried under the ERP service group as PKG-003). | Limited - see the ERP service group's PKG-003 for the full routine-level analysis; this entry exists here because Ledger also depends on this GL-account data |
| SP-207 | fpub_get_f0901_posting_edit | Looks up the current posting-edit code for a business-unit/object/subsidiary key in the local F0901 mirror. | Low | LedgerAccountMappingService | No public endpoint. | Limited |
| SP-208 | fpub_insert_update_f0901 | Updates the local F0901 mirror's posting-edit code for a key, or inserts a new row if the key doesn't exist yet. | Medium | LedgerAccountMappingService | No public endpoint. | Limited |

## 46. Business Logic and Architecture Findings

- This package is analyzed in full detail under the ERP service group (PKG-003): its inclusion in both the ERP and Ledger classifications reflects that it is simultaneously a JDE-integration routine (reading a JDE extract file) and a GL-account-master maintenance routine (keeping the local chart-of-accounts posting-edit mirror current) — see ERP PKG-003 for the complete Findings/Mapping/Endpoint/Questions detail; this entry captures the Ledger-side framing only.

- Consumers of the local F0901 mirror are within this Ledger group: LedgerAccountMappingService routines elsewhere in this group (e.g., get_gl_code_pkg, p_libraries.fpub_get_psc_gl_account) reference chart-of-accounts/account-master data conceptually related to what this package maintains, reinforcing that F0901 posting-edit data is primarily a Ledger concern even though the sync mechanism is ERP integration.

## 47. Recommended Target .NET Mapping

| Legacy Concern | Target Capability |
| --- | --- |
| F0901 (GL Account Master) local-mirror sync | LedgerAccountMappingService (data owner) / JdeGlAccountSyncJob (sync mechanism, ERP group) |

## 48. Endpoint Consolidation

- All three routines (SP-206 through SP-208) — no public endpoints; see ERP group PKG-003 for the authoritative endpoint-consolidation entry for this package. Not duplicated here to avoid two conflicting statements about the same routines.

## 49. Client / SME Questions

| Question ID | Question/Decision Required |
| --- | --- |
| Q-024 | Should pkg_f0901_to_ahs be owned end-to-end by the team building JdeGlAccountSyncJob (ERP) or by the team building LedgerAccountMappingService (Ledger), given it sits at the boundary of both? |

## 50. Cumulative Inventory Status

| Metric | Current Value |
| --- | --- |
| Service Group | Ledger |
| Packages analyzed | 8 |
| Standalone procedures analyzed | 0 |
| Total database objects analyzed | 8 |
| Current object | PKG-008 - PROD.PKG_F0901_TO_AHS |
| Routine implementations tracked | 208 |
| Current routine ID range | SP-001 through SP-208 |
| Current SME question range | Q-001 through Q-024 |
| Group status | Technical inventory in progress |
| Next package ID | PKG-009 |
| Next routine ID | SP-209 |
| Next SME question ID | Q-025 |

## 51. Detailed Routine Inventory - PKG-009

| ID | Routine | Purpose | Complexity | Target Owner | Endpoint/Treatment | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| SP-209 | fpub_get_gl_records | Dynamic, multi-criteria search returning AR_GL_DETAILS.GL_RECORD_ID values tied to a contract, payment, or invoice, with pagination via a max-rows/additional-rows-exist flag pattern. | High | LedgerPostingRepository | GET /api/gl-records/search (new) | Yes - dynamic SQL with a UNION branch for contract-based lookups; needs a proper query-object redesign |
| SP-210 | fpub_get_gl_out_of_bal_recs | Dynamic search returning GL transaction ids from AR_GL_DETAILS whose GLACCT/GLOFFSET lines for a transaction type and GL date do not sum to zero (i.e., out-of-balance GL transactions). | High | FinancialReconciliationService | GET /api/gl-records/out-of-balance (new) | Yes - reconcile ownership with the Financial Reconciliation service group: pkg_gl_functions is not itself classified under Financial Reconciliation, so this is the canonical (sole) definition of this endpoint; Financial Reconciliation consumers should call it here rather than defining an equivalent |
| SP-211 | fpub_get_gl_acct_desc | Returns the JDE F0901 account description (gmaid) for a company/business-unit/subsidiary GL account key. | Low-Medium | LedgerAccountMappingService | No public endpoint. | Limited |

## 52. Business Logic and Architecture Findings

- fpub_get_gl_out_of_bal_recs is a Financial Reconciliation detection routine living in the Ledger group: it directly implements the "find GL transactions where the accounting and offset lines don't net to zero" check — this is the closest thing to a literal reconciliation routine found anywhere in the codebase (see the Financial Reconciliation service group's notes on the absence of a literal "reconcile" keyword) and should be jointly owned/reused with that group's FinancialReconciliationService.

- Both search routines share the same dynamic-SQL pagination pattern (ln_max_rows_to_retrieve, ps_additional_rows_exist_out) seen throughout this codebase's other f_get_*_general/f_get_vendors_general-style routines (ERP group) — the target design should implement this once as a generic paginated-query helper rather than per routine.

## 53. Recommended Target .NET Mapping

| Legacy Concern | Target Capability |
| --- | --- |
| GL record search by contract/payment/invoice | LedgerPostingRepository |
| Out-of-balance GL transaction detection | FinancialReconciliationService (shared with the Financial Reconciliation service group) |
| JDE F0901 account description lookup | LedgerAccountMappingService |

## 54. Endpoint Consolidation

- fpub_get_gl_records — new endpoint: GET /api/gl-records/search.

- fpub_get_gl_out_of_bal_recs — new endpoint: GET /api/gl-records/out-of-balance; this is the same capability the Financial Reconciliation service group should expose for GL-balance exception review, so define it once and reuse.

- fpub_get_gl_acct_desc — no public endpoint; internal LedgerAccountMappingService helper.

- Routines NOT getting their own endpoint: SP-211 only.

## 55. Client / SME Questions

| Question ID | Question/Decision Required |
| --- | --- |
| Q-025 | Who currently reviews/acts on the output of fpub_get_gl_out_of_bal_recs (out-of-balance GL transactions), and how often is it run? |

## 56. Cumulative Inventory Status

| Metric | Current Value |
| --- | --- |
| Service Group | Ledger |
| Packages analyzed | 9 |
| Standalone procedures analyzed | 0 |
| Total database objects analyzed | 9 |
| Current object | PKG-009 - PROD.PKG_GL_FUNCTIONS |
| Routine implementations tracked | 211 |
| Current routine ID range | SP-001 through SP-211 |
| Current SME question range | Q-001 through Q-025 |
| Group status | Technical inventory in progress; all packages analyzed |
| Next package ID | None - all packages in this group analyzed |
| Next routine ID | None - all packages in this group analyzed |
| Next SME question ID | None - all packages in this group analyzed |

# 57. Ledger - Final Inventory Status

| Metric | Final Value |
| --- | --- |
| Service Group | Ledger |
| Packages analyzed | 9 |
| PKG-001 | PROD.ACCOUNTING_CST840 |
| PKG-002 | PROD.AR_LIBRARIES |
| PKG-003 | PROD.AR_RETAIL_LOAD |
| PKG-004 | PROD.GET_GL_CODE_PKG |
| PKG-005 | PROD.P_LIBRARIES |
| PKG-006 | PROD.PKG_ACCT_REPORTS |
| PKG-007 | PROD.PKG_DEF_REVENUE_LIBS_TESTONLY |
| PKG-008 | PROD.PKG_F0901_TO_AHS |
| PKG-009 | PROD.PKG_GL_FUNCTIONS |
| Routines tracked | 211 total |
| Final routine ID range | SP-001 through SP-211 |
| Open SME questions | Q-001 through Q-025 |
| Group status | Initial technical inventory complete; business-rule validation and gap-remediation sessions required before detailed design. |
| Next Service Group | Financial Reconciliation |

# Financial Reconciliation

Consolidated Source Section
Financial Reconciliation
PL/SQL to .NET API Modernization - Tracking Inventory
Development Architecture Working Document | Version 1

## 1. Standing Architecture Rule

p_libraries.sql is the sole package classified under Financial Reconciliation, and it is the
same physical package already fully inventoried under the Ledger service group (PKG-005 there).
Legacy package boundaries do not define target service/API boundaries here either: this Service
Group exists to call out the subset of p_libraries routines whose actual purpose is
matching/comparing two records and resolving the difference (adjustment/write-off search and
posting, payment reversal, unposted-cash detection) as a distinct FinancialReconciliationService
capability, while the rest of the package's routines remain owned by the Ledger-group services
already defined (LedgerPostingService, AccountsReceivableService, MiscCashPaymentService,
etc.) per this document's reuse rule — they are not re-designed here. Every routine in this
package is still listed below in full, per the Master Inventory requirement, but Purpose/Target
Owner entries point back to the fuller analysis already recorded under Ledger PKG-005 wherever
the routine is not reconciliation-specific.

Traceability: PL/SQL Routine -> Business Capability -> Owning .NET Service -> Existing/New Logical Endpoint.

## 2. Master Inventory

| Object ID | Package/Procedure | Primary Responsibility | Routines | Complexity | Status | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| PKG-001 | PROD.P_LIBRARIES | Contains the codebase's core AR adjustment/write-off search-and-post engine (f_adjustment_writeoff_search, f_process_adjustment_writeoff) and payment-reversal/unposted-cash-detection routines that together implement true financial reconciliation (matching invoiced vs. paid/adjusted amounts and correcting the difference), alongside the broader AR/GL/payment library already inventoried under the Ledger service group. | 81 | High / Critical | Initial technical analysis complete / AR, Ledger & Financial Reconciliation SME validation pending | Yes - see Ledger PKG-005 for the package-wide gap list; this group's specific gap is confirming the write-off/adjustment and reversal routines' business rules with AR Reconciliation SMEs |

## 3. Detailed Routine Inventory - PKG-001

| ID | Routine | Purpose | Complexity | Target Owner | Endpoint/Treatment | Gap Remediation Needed |
| --- | --- | --- | --- | --- | --- | --- |
| SP-001 | fpub_construct_file | Builds a file name/path string from mapping parameters. See Ledger PKG-005/SP-082. | Low-Medium | FileInterfaceService (Ledger) | No public endpoint; not reconciliation-specific. | Limited |
| SP-002 | fpub_next_file | Returns/generates the next sequential file-tracking file name. See Ledger PKG-005/SP-083. | Low-Medium | FileInterfaceService (Ledger) | No public endpoint; not reconciliation-specific. | Limited |
| SP-003 | fpub_renewal_payment | Processes a renewal payment's application to a contract. See Ledger PKG-005/SP-084. | High | RenewalPaymentService (Ledger) | No public endpoint; not reconciliation-specific. | Limited |
| SP-004 | f_ret_customer_type (overload 1) | Returns the customer type for a contract payment as of a date. See Ledger PKG-005/SP-085. | Low-Medium | AccountsReceivableService (Ledger) | No public endpoint. | Limited |
| SP-005 | f_ret_customer_type (overload 2) | Returns the customer type for an AR invoice type code. See Ledger PKG-005/SP-086. | Low | AccountsReceivableService (Ledger) | No public endpoint. | Limited |
| SP-006 | f_ret_fulfillment_type_id | Returns the fulfillment type id for an invoice type code. See Ledger PKG-005/SP-087. | Low | AccountsReceivableService (Ledger) | No public endpoint. | Limited |
| SP-007 | f_insert_custsite | Inserts a contract_fulfillment cust_site record. See Ledger PKG-005/SP-088. | Medium | AccountsReceivableService (Ledger) | No public endpoint. | Limited |
| SP-008 | ppub_ret_custpro | Returns customer/property info for a contract. See Ledger PKG-005/SP-089. | Medium | ContractPropertyService (Ledger) | No public endpoint. | Limited |
| SP-009 | fpub_calc_tax | Calculates tax for a contract/invoice. See Ledger PKG-005/SP-090. | High | TaxCalculationService (Ledger) | No public endpoint; not reconciliation-specific. | Limited |
| SP-010 | fpub_move_lockbox_payment_id | Moves/reassigns a lockbox payment id. See Ledger PKG-005/SP-091. | Medium | LockboxRepository (Ledger) | No public endpoint. | Limited |
| SP-011 | fpub_insert_pseudo_header | Inserts a synthetic lockbox batch header. See Ledger PKG-005/SP-092. | Medium | LockboxRepository (Ledger) | No public endpoint. | Limited |
| SP-012 | fpub_insert_pseudo_remittance | Inserts a synthetic lockbox remittance record. See Ledger PKG-005/SP-093. | Medium | LockboxRepository (Ledger) | No public endpoint. | Limited |
| SP-013 | fpub_create_credit_memo | Creates a credit memo against a contract/invoice. See Ledger PKG-005/SP-094. | High | CreditMemoService (Ledger) | No public endpoint. | Limited |
| SP-014 | f_calculate_list_invoice (overload 1) | Calculates a "list" invoice amount. See Ledger PKG-005/SP-095. | Medium | InvoicingService (Ledger) | No public endpoint. | Limited |
| SP-015 | f_calculate_list_invoice (overload 2) | Calculates a "list" invoice amount by contract id. See Ledger PKG-005/SP-096. | Medium | InvoicingService (Ledger) | No public endpoint. | Limited |
| SP-016 | fpub_list_invoice | Creates a "list" invoice from a calculated amount. See Ledger PKG-005/SP-097. | High | InvoicingService (Ledger) | No public endpoint. | Limited |
| SP-017 | fpub_adjust_listcoveff | Adjusts the covered-item effective date on a list invoice. See Ledger PKG-005/SP-098. | Medium | InvoicingService (Ledger) | No public endpoint. | Limited |
| SP-018 | fpub_undo_renewal | Reverses a contract renewal. See Ledger PKG-005/SP-099. | High | RenewalPaymentService (Ledger) | No public endpoint. | Limited |
| SP-019 | fpub_termite_invoices | Creates termite-inspection-specific invoices. See Ledger PKG-005/SP-100. | Medium-High | InvoicingService (Ledger) | No public endpoint. | Limited |
| SP-020 | fpub_calc_commission | Calculates commission for a lockbox payment. See Ledger PKG-005/SP-101. | High | CommissionCalculationService (Ledger) | No public endpoint. | Limited |
| SP-021 | fpub_cr_ctrct_sched_fulfillmt | Creates a contract_scheduled_fulfillment record. See Ledger PKG-005/SP-102. | Medium | ContractPropertyService (Ledger) | No public endpoint. | Limited |
| SP-022 | ppub_create_ach_file | Generates an ACH payment file. See Ledger PKG-005/SP-103. | High | AchFileGenerationService (Payment Processing group) | No public endpoint. | Limited |
| SP-023 | fpub_customer_property | Returns/creates customer-property association info. See Ledger PKG-005/SP-104. | Medium | ContractPropertyService (Ledger) | No public endpoint. | Limited |
| SP-024 | fpub_rearrange_batches | Reassigns/rebalances lockbox batch groupings. See Ledger PKG-005/SP-105. | Medium-High | LockboxRepository (Ledger) | No public endpoint. | Limited |
| SP-025 | fpub_insert_ar_gl_details | Core GL-posting routine invoked by the write-off engine (SP-055, SP-056 below) to record the reconciling GL entries. See Ledger PKG-005/SP-106. | High / Critical | LedgerPostingService (Ledger, reused here) | No public endpoint; the posting primitive the reconciliation routines depend on. | Yes - see Ledger PKG-005/SP-106; must be migrated first since this group's write-off engine depends on it |
| SP-026 | fpub_get_gl_offset (overload 1) | Returns the GL offset account for a transaction type. See Ledger PKG-005/SP-107. | Medium | LedgerAccountMappingService (Ledger) | No public endpoint. | Limited |
| SP-027 | fpub_get_gl_offset (overload 2) | Overloaded variant. See Ledger PKG-005/SP-108. | Medium | LedgerAccountMappingService (Ledger) | No public endpoint. | Limited |
| SP-028 | fpub_chart_of_accts_conv | Converts a GL account through chart_of_accts. See Ledger PKG-005/SP-109. | Medium | LedgerAccountMappingService (Ledger) | No public endpoint. | Limited |
| SP-029 | fpub_search_misc_cash_payment | Dynamic multi-criteria search over misc_cash_payment records. See Ledger PKG-005/SP-110. | High | MiscCashPaymentSearchService (Ledger) | Reuses GET /api/misc-cash-payments/search from Ledger PKG-005. | Limited |
| SP-030 | fpub_search_reg_cash_payment | Dynamic multi-criteria search over lockbox cash payment records. See Ledger PKG-005/SP-111. | High | PaymentSearchService (Ledger) | Reuses GET /api/payments/search from Ledger PKG-005. | Limited |
| SP-031 | fpub_reverse_payment (overload 1) | Reverses a lockbox/contract payment, backing out its GL/AR effects — a true reconciliation action (undoing a mismatched or erroneous posting). See Ledger PKG-005/SP-112. | High / Critical | FinancialReconciliationService | Reuses POST /api/payments/{id}/reverse from Ledger PKG-005. | Yes - reconciled with Ledger PKG-005/SP-112 (single canonical endpoint); core reconciliation rule needs SME walkthrough |
| SP-032 | fpub_reverse_payment (overload 2) | Overloaded variant of payment reversal. See Ledger PKG-005/SP-113. | High / Critical | FinancialReconciliationService | Same endpoint as SP-031. | Yes - reconciled with Ledger PKG-005/SP-113; confirm which overload is current |
| SP-033 | fpub_reverse_payment_MISC_cash | Reverses a misc cash payment. See Ledger PKG-005/SP-114. | High / Critical | FinancialReconciliationService | Same endpoint as SP-031, dispatched by payment type. | Yes - reconciled with Ledger PKG-005/SP-114; same SME walkthrough as SP-031 |
| SP-034 | fpub_vendor_contact_name | Returns a vendor's contact name. See Ledger PKG-005/SP-115. | Low | VendorRepository (ERP) | No public endpoint; not reconciliation-specific. | Limited |
| SP-035 | fpub_delete_payment_misc | Deletes a misc cash payment record. See Ledger PKG-005/SP-116. | Medium | MiscCashPaymentService (Ledger) | Reuses DELETE /api/misc-cash-payments/{id} from Ledger PKG-005. | Limited |
| SP-036 | fpub_set_payment_misc_cash (overload 1) | Inserts/updates a misc_cash_payment header. See Ledger PKG-005/SP-117. | High | MiscCashPaymentService (Ledger) | Reuses Ledger PKG-005's misc-cash-payment endpoints. | Limited |
| SP-037 | fpub_set_payment_misc_cash (overload 2) | Overloaded variant. See Ledger PKG-005/SP-118. | High | MiscCashPaymentService (Ledger) | Same as SP-036. | Limited |
| SP-038 | fpub_credit_memo_search | Dynamic search over credit memo records. See Ledger PKG-005/SP-119. | Medium-High | CreditMemoService (Ledger) | Reuses GET /api/credit-memos/search from Ledger PKG-005. | Limited |
| SP-039 | fpub_credit_memo_inv_search | Searches invoices eligible for credit-memo application. See Ledger PKG-005/SP-120. | Medium-High | CreditMemoService (Ledger) | No public endpoint. | Limited |
| SP-040 | fpub_credit_memo_apply | Applies a credit memo against invoices. See Ledger PKG-005/SP-121. | High | CreditMemoService (Ledger) | Reuses POST /api/credit-memos/{id}/apply from Ledger PKG-005. | Limited |
| SP-041 | f_get_payment_attribute (overload 1) | Returns a named payment attribute. See Ledger PKG-005/SP-122. | Low-Medium | PaymentRepository (Ledger) | No public endpoint. | Limited |
| SP-042 | f_get_payment_attribute (overload 2) | Overloaded variant. See Ledger PKG-005/SP-123. | Low-Medium | PaymentRepository (Ledger) | No public endpoint. | Limited |
| SP-043 | fpub_get_busunit_invoice | Returns the GL business unit for an invoice. See Ledger PKG-005/SP-124. | Low-Medium | LedgerAccountMappingService (Ledger) | No public endpoint. | Limited |
| SP-044 | fpub_set_oap_status | Sets the status of an OAP payment. See Ledger PKG-005/SP-125. | Medium | OapPaymentService (Ledger) | No public endpoint. | Limited |
| SP-045 | f_set_oap_checkout_status | Sets an OAP payment's checkout status. See Ledger PKG-005/SP-126. | Medium | OapPaymentService (Ledger) | No public endpoint. | Limited |
| SP-046 | f_oap_search | Dynamic search over OAP payment records. See Ledger PKG-005/SP-127. | High | OapPaymentService (Ledger) | Reuses GET /api/oap-payments/search from Ledger PKG-005. | Limited |
| SP-047 | f_oap_apply | Applies an OAP payment to invoices/dispatches — a reconciliation-adjacent application step. See Ledger PKG-005/SP-128. | High | OapPaymentService (Ledger) / FinancialReconciliationService | Reuses POST /api/oap-payments/{id}/apply from Ledger PKG-005. | Limited |
| SP-048 | fpub_oap_inv_search | Searches invoices eligible for OAP application. See Ledger PKG-005/SP-129. | Medium-High | OapPaymentService (Ledger) | No public endpoint. | Limited |
| SP-049 | f_adjustment_writeoff_search | Core reconciliation routine: searches contract/invoice records eligible for an adjustment or write-off, computing candidate write-off amounts and reasons by comparing invoiced, paid, and expected amounts. See Ledger PKG-005/SP-130 for full detail. | High / Critical | FinancialReconciliationService | New endpoint: GET /api/adjustments/write-off-candidates (same endpoint defined in Ledger PKG-005 — do not duplicate). | Yes - reconciled with Ledger PKG-005/SP-130 (single canonical endpoint); the central AR-vs-payment matching rule in this entire codebase requires a dedicated SME walkthrough before re-implementation |
| SP-050 | f_process_adjustment_writeoff | Core reconciliation routine: processes an approved write-off, posting the offsetting GL entries (via SP-025) and updating the source invoice/contract to bring invoiced and paid amounts back into agreement. See Ledger PKG-005/SP-131 for full detail. | High / Critical | FinancialReconciliationService | New endpoint: POST /api/adjustments/write-offs (same endpoint defined in Ledger PKG-005 — do not duplicate). | Yes - reconciled with Ledger PKG-005/SP-131; same SME walkthrough as SP-049 - the two routines form one search-then-post reconciliation workflow |
| SP-051 | fpub_get_customer_id | Returns the customer id for a contract. See Ledger PKG-005/SP-132. | Low | ContractRepository (Ledger) | No public endpoint. | Limited |
| SP-052 | fpub_return_number_oap_amount | Returns count/amount of OAP payments by status. See Ledger PKG-005/SP-133. | Low-Medium | OapPaymentService (Ledger) | No public endpoint. | Limited |
| SP-053 | fpub_return_unposted_amount | Returns total unposted (not-yet-GL-extracted) payment amount — a reconciliation exception-detection query. See Ledger PKG-005/SP-134. | Medium | FinancialReconciliationService | No public endpoint; candidate for a GET /api/reconciliation/unposted-amount reporting endpoint. | Yes - confirm who consumes this figure and how often |
| SP-054 | fpub_return_crmemo_amount | Returns total credit-memo amount for a contract/invoice. See Ledger PKG-005/SP-135. | Low-Medium | CreditMemoService (Ledger) | No public endpoint. | Limited |
| SP-055 | fpub_return_batch_oap_amount | Returns total OAP amount for a batch. See Ledger PKG-005/SP-136. | Low-Medium | OapPaymentService (Ledger) | No public endpoint. | Limited |
| SP-056 | FPUB_GET_DISTRIBUTOR_PAYGROUP | Returns a distributor's JDE paygroup. See Ledger PKG-005/SP-137. | Low-Medium | PayeeResolutionService (ERP) | No public endpoint. | Limited |
| SP-057 | FPUB_GET_FRANCHISE_PAYGROUP | Returns a franchise's JDE paygroup. See Ledger PKG-005/SP-138. | Low-Medium | PayeeResolutionService (ERP) | No public endpoint. | Limited |
| SP-058 | FPUB_RETURN_EVERGREEN_FLAG | Returns whether a contract is evergreen. See Ledger PKG-005/SP-139. | Low-Medium | ContractRepository (Ledger) | No public endpoint. | Limited |
| SP-059 | FPUB_RETURN_TERMDATE | Returns a contract's term/expiration date. See Ledger PKG-005/SP-140. | Low-Medium | ContractRepository (Ledger) | No public endpoint. | Limited |
| SP-060 | FPUB_CHECK_EVERGREEN_RULES | Validates evergreen-contract rules. See Ledger PKG-005/SP-141. | High | RenewalPaymentService (Ledger) | No public endpoint. | Limited |
| SP-061 | FPUB_CHANGE_DEPOSIT_DATE | Changes a lockbox payment's deposit date — a correction/reconciliation action. See Ledger PKG-005/SP-142. | Medium | FinancialReconciliationService | No public endpoint; candidate for a PATCH /api/payments/{id}/deposit-date correction endpoint. | Yes - confirm whether deposit-date correction should be an audited reconciliation action in the target system |
| SP-062 | FPUB_RETURN_PAYMENT_TYPE | Returns the payment type code for a payment. See Ledger PKG-005/SP-143. | Low | PaymentRepository (Ledger) | No public endpoint. | Limited |
| SP-063 | FPUB_DELETE_PAYMENT | Deletes a lockbox payment and dependent records — an extreme form of reconciliation correction. See Ledger PKG-005/SP-144 for full detail. | High / Critical | FinancialReconciliationService | Reuses DELETE /api/payments/{id} from Ledger PKG-005. | Yes - reconciled with Ledger PKG-005/SP-144 (single canonical endpoint); same SME walkthrough as noted there |
| SP-064 | FPUB_DELETE_INV_REMITTANCES | Deletes remittance-advice records for an invoice. See Ledger PKG-005/SP-145. | Medium | LockboxRepository (Ledger) | No public endpoint. | Limited |
| SP-065 | FPUB_DELETE_REMITTANCES | Deletes remittance-advice records for a payment. See Ledger PKG-005/SP-146. | Medium | LockboxRepository (Ledger) | No public endpoint. | Limited |
| SP-066 | FPUB_INSERT_CLIPBOARD | Inserts/updates a batch scratch-parameter record. See Ledger PKG-005/SP-147. | Low-Medium | BatchParameterRepository (Ledger) | No public endpoint. | Limited |
| SP-067 | FPUB_DEFINE_TREC_REGULATION (overload 1) | Determines applicable TREC regulation code. See Ledger PKG-005/SP-148. | Medium | RegulatoryComplianceService (Ledger) | No public endpoint. | Limited |
| SP-068 | FPUB_DEFINE_TREC_REGULATION (overload 2) | Overloaded variant. See Ledger PKG-005/SP-149. | Medium | RegulatoryComplianceService (Ledger) | No public endpoint. | Limited |
| SP-069 | FPUB_DEFINE_2005_TREC_REGS | Determines post-2005 TREC regulation variant. See Ledger PKG-005/SP-150. | Medium | RegulatoryComplianceService (Ledger) | No public endpoint. | Limited |
| SP-070 | FPUB_RETURN_PMTOAP_AMOUNT | Returns the OAP amount for a payment. See Ledger PKG-005/SP-151. | Low-Medium | OapPaymentService (Ledger) | No public endpoint. | Limited |
| SP-071 | fpub_insert_list_invoice | Inserts a list-invoice record. See Ledger PKG-005/SP-152. | Medium | InvoicingService (Ledger) | No public endpoint. | Limited |
| SP-072 | fpub_calculate_insert_list_inv | Calculates and inserts a list invoice. See Ledger PKG-005/SP-153. | Medium-High | InvoicingService (Ledger) | No public endpoint. | Limited |
| SP-073 | f_has_prorated_before_prod_dte | Returns whether a contract had a prorated invoice before its production date. See Ledger PKG-005/SP-154. | Low-Medium | InvoicingService (Ledger) | No public endpoint. | Limited |
| SP-074 | fpub_check_for_unposted_cash | Reconciliation guard check: verifies whether unposted cash exists for a contract/payment before another operation proceeds, preventing an operation from running against an out-of-sync balance. See Ledger PKG-005/SP-155. | Medium | FinancialReconciliationService | No public endpoint; internal guard used by several posting/adjustment flows. | Yes - catalog every caller of this guard to ensure the equivalent check is preserved wherever it is used |
| SP-075 | fpub_get_invoice_due_date | Returns an invoice's due date. See Ledger PKG-005/SP-156. | Low | AccountsReceivableService (Ledger) | No public endpoint. | Limited |
| SP-076 | fpub_get_account_format_flag | Returns the active GL account format flag. See Ledger PKG-005/SP-157 (duplicate of ERP's PKG_JDE_SYNC routine). | Low | LedgerAccountMappingService (Ledger) | No public endpoint. | Limited |
| SP-077 | fpub_ar_banks_conv | Returns the GL object/subsidiary for a bank type code. See Ledger PKG-005/SP-158 (duplicate of ERP's routine). | Medium | LedgerAccountMappingService (Ledger) | No public endpoint. | Limited |
| SP-078 | fpub_ar_banks_busunit | Returns the GL business unit for a bank type code. See Ledger PKG-005/SP-159 (duplicate of ERP's routine). | Medium | LedgerAccountMappingService (Ledger) | No public endpoint. | Limited |
| SP-079 | fpub_chart_of_accts_jde_conv | Converts a GL account for the JDE-bound format. See Ledger PKG-005/SP-160. | Medium | LedgerAccountMappingService (Ledger) | No public endpoint. | Limited |
| SP-080 | fpub_check_credit_lockbox_no | Validates a credit-lockbox number for a payment. See Ledger PKG-005/SP-161. | Low-Medium | LockboxRepository (Ledger) | No public endpoint. | Limited |
| SP-081 | fpub_get_psc_gl_account | Returns the GL account for a PSC-trade covered item. See Ledger PKG-005/SP-162. | Low-Medium | LedgerAccountMappingService (Ledger) | No public endpoint. | Limited |

## 4. Business Logic and Architecture Findings

- The true reconciliation core is four routines: f_adjustment_writeoff_search (SP-049), f_process_adjustment_writeoff (SP-050), and the payment-reversal family (SP-031–033, plus the extreme case FPUB_DELETE_PAYMENT, SP-063) are the only routines in this package that actually implement "compare two records and correct the difference" reconciliation logic; everything else is general AR/Ledger support that happens to live in the same file.

- No literal "reconciliation" vocabulary exists anywhere in this package (confirmed by the classification document's codebase-wide search) — the write-off search-and-post pair is functionally a reconciliation workflow (find invoiced-vs-paid mismatches, post a correcting entry) without ever using that word, which is worth flagging so the target FinancialReconciliationService is named and documented by function rather than by matching legacy terminology that doesn't exist.

- The reconciliation routines depend entirely on the shared GL-posting primitive: f_process_adjustment_writeoff calls fpub_insert_ar_gl_details (SP-025) to record its correcting entries — FinancialReconciliationService must be built as a consumer of LedgerPostingService, not a routine that posts GL entries independently.

- Deposit-date change and payment deletion are also reconciliation-adjacent corrections: FPUB_CHANGE_DEPOSIT_DATE (SP-061) and FPUB_DELETE_PAYMENT (SP-063) both let an operator correct a payment record after the fact; whether these should require the same audit/approval trail as a formal write-off is an open design question for the target system.

- This entire package's remaining ~75 routines are correctly owned by Ledger, not Financial Reconciliation: per the reuse rule, this Service Group should not re-design AccountsReceivableService, InvoicingService, CreditMemoService, OapPaymentService, LockboxRepository, or LedgerAccountMappingService — those are Ledger PKG-005's responsibility, referenced here only for completeness of the routine inventory.

## 5. Recommended Target .NET Mapping

| Legacy Concern | Target Capability |
| --- | --- |
| AR adjustment/write-off search and posting | FinancialReconciliationService |
| Payment reversal (lockbox, misc-cash) and payment deletion | FinancialReconciliationService (shared with Ledger PKG-005's PaymentReversalService) |
| Unposted-cash guard check | FinancialReconciliationService |
| Deposit-date correction | FinancialReconciliationService |
| GL entry posting (dependency of the reconciliation routines) | LedgerPostingService (Ledger, reused) |
| Every other routine (AR/invoicing/commission/OAP/lockbox/GL-mapping support) | Owned by the corresponding Ledger PKG-005 (or ERP) capability already defined; not re-designed in this group |

## 6. Endpoint Consolidation

- f_adjustment_writeoff_search (SP-049) — new endpoint: GET /api/adjustments/write-off-candidates. This endpoint is defined once (here and cross-referenced from Ledger PKG-005) and must not be duplicated by both groups' teams.

- f_process_adjustment_writeoff (SP-050) — new endpoint: POST /api/adjustments/write-offs. Same single-definition note as above.

- fpub_reverse_payment / fpub_reverse_payment_MISC_cash (SP-031–033) and FPUB_DELETE_PAYMENT (SP-063) — reuse POST /api/payments/{id}/reverse and DELETE /api/payments/{id} exactly as defined in Ledger PKG-005; do not create parallel reconciliation-specific reversal endpoints.

- fpub_return_unposted_amount (SP-053) — candidate new reporting endpoint: GET /api/reconciliation/unposted-amount, pending Q-004 below.

- FPUB_CHANGE_DEPOSIT_DATE (SP-061) — candidate new endpoint: PATCH /api/payments/{id}/deposit-date, pending Q-005 below.

- fpub_check_for_unposted_cash (SP-074) — no public endpoint; internal guard reused by the reconciliation and posting services.

- Routines NOT getting their own endpoint: every routine except SP-049, SP-050, SP-031–033, SP-063, and (pending SME confirmation) SP-053 and SP-061 — the remaining ~73 routines are internal Ledger/ERP-owned support logic, not Financial-Reconciliation-specific operations.

## 7. Client / SME Questions

| Question ID | Question/Decision Required |
| --- | --- |
| Q-001 | Can AR Reconciliation SMEs walk through f_adjustment_writeoff_search/f_process_adjustment_writeoff (SP-049, SP-050) in detail, given they are the only routines in the codebase implementing an explicit reconciliation workflow? |
| Q-002 | Should payment reversal and payment deletion require a formal approval/audit trail in the target system, given they are effectively manual reconciliation corrections today? |
| Q-003 | Should FinancialReconciliationService be a distinct .NET service, or a module within the same service as LedgerPostingService, given how tightly f_process_adjustment_writeoff depends on fpub_insert_ar_gl_details? |
| Q-004 | Who currently consumes the "total unposted amount" figure from fpub_return_unposted_amount, and on what cadence? |
| Q-005 | Should deposit-date correction (FPUB_CHANGE_DEPOSIT_DATE) become an audited, reconciliation-tracked action, or remain a simple field update? |

# 8. Financial Reconciliation - Final Inventory Status

| Metric | Final Value |
| --- | --- |
| Service Group | Financial Reconciliation |
| Packages analyzed | 1 |
| PKG-001 | PROD.P_LIBRARIES |
| Routines tracked | 81 total |
| Final routine ID range | SP-001 through SP-081 |
| Open SME questions | Q-001 through Q-005 |
| Group status | Initial technical inventory complete; business-rule validation and gap-remediation sessions required before detailed design. |
| Next Service Group | None - all groups analyzed |

# Cross-Group Endpoint Reconciliation

This pass collects every proposed or reused endpoint across all three Service Groups'
"Endpoint Consolidation" sections, identifies overlaps, and records the reconciled
owner/endpoint. No PKG/SP/Q IDs were renumbered or removed; only the Endpoint/Treatment
and Gap Remediation Needed cells of the affected routines (listed below) were updated in place.

## All proposed/reused endpoints, by originating group

| Endpoint | Verb | Defined in | Also referenced from |
| --- | --- | --- | --- |
| /api/vendor-invoices | POST | ERP PKG-004 (SP-033) | — |
| /api/vendor-invoices/{id} | PUT | ERP PKG-004 (SP-033) | — |
| /api/vendor-invoices/{id} | DELETE | ERP PKG-004 (SP-034) | — |
| /api/vendors/search | GET | ERP PKG-004 (SP-072) | — |
| /api/misc-cash-payments/search | GET | Ledger PKG-005 (SP-110) | Financial Reconciliation PKG-001 (SP-029) |
| /api/payments/search | GET | Ledger PKG-005 (SP-111) | Financial Reconciliation PKG-001 (SP-030) |
| /api/payments/{id}/reverse | POST | Ledger PKG-005 (SP-112, SP-113, SP-114) | Financial Reconciliation PKG-001 (SP-031, SP-032, SP-033) |
| /api/payments/{id} | DELETE | Ledger PKG-005 (SP-144) | Financial Reconciliation PKG-001 (SP-063) |
| /api/misc-cash-payments | POST | Ledger PKG-005 (SP-117) | Financial Reconciliation PKG-001 (SP-036) |
| /api/misc-cash-payments/{id} | PUT | Ledger PKG-005 (SP-117) | Financial Reconciliation PKG-001 (SP-036) |
| /api/misc-cash-payments/{id} | DELETE | Ledger PKG-005 (SP-116) | Financial Reconciliation PKG-001 (SP-035) |
| /api/credit-memos/search | GET | Ledger PKG-005 (SP-119) | Financial Reconciliation PKG-001 (SP-038) |
| /api/credit-memos/{id}/apply | POST | Ledger PKG-005 (SP-121) | Financial Reconciliation PKG-001 (SP-040) |
| /api/oap-payments/search | GET | Ledger PKG-005 (SP-127) | Financial Reconciliation PKG-001 (SP-046) |
| /api/oap-payments/{id}/apply | POST | Ledger PKG-005 (SP-128) | Financial Reconciliation PKG-001 (SP-047) |
| /api/adjustments/write-off-candidates | GET | Ledger PKG-005 (SP-130) | Financial Reconciliation PKG-001 (SP-049) |
| /api/adjustments/write-offs | POST | Ledger PKG-005 (SP-131) | Financial Reconciliation PKG-001 (SP-050) |
| /api/gl-records/search | GET | Ledger PKG-009 (SP-209) | — |
| /api/gl-records/out-of-balance | GET | Ledger PKG-009 (SP-210) | Financial Reconciliation (conceptually relevant; no routine in that group's package produces this data) |
| /api/reconciliation/unposted-amount | GET (candidate, pending Q-004) | Financial Reconciliation PKG-001 (SP-053) | — |
| /api/payments/{id}/deposit-date | PATCH (candidate, pending Q-005) | Financial Reconciliation PKG-001 (SP-061) | — |

## Overlaps identified and resolved

1. Payment reversal (POST /api/payments/{id}/reverse) — proposed independently by Ledger
PKG-005 (SP-112, SP-113, SP-114) and Financial Reconciliation PKG-001 (SP-031, SP-032, SP-033)
for the same underlying p_libraries routines. Resolved: Ledger PKG-005 holds the canonical
endpoint definition (it is a general-purpose AR/payment capability); Financial Reconciliation
reuses it rather than defining a reconciliation-specific variant. Both packages' cells above
have been updated to cross-reference each other explicitly and share one Target Owner
(PaymentReversalService / FinancialReconciliationService jointly).

2. Payment deletion (DELETE /api/payments/{id}) — same overlap and same resolution as above,
between Ledger PKG-005/SP-144 and Financial Reconciliation PKG-001/SP-063.

3. Write-off search and posting (GET /api/adjustments/write-off-candidates,
POST /api/adjustments/write-offs) — proposed independently by Ledger PKG-005 (SP-130,
SP-131) and Financial Reconciliation PKG-001 (SP-049, SP-050) for the same underlying routines.
Resolved: Ledger PKG-005 holds the canonical endpoint definitions since that is where the
routines are analyzed in full detail; Financial Reconciliation PKG-001's cells now explicitly
state "do not duplicate" and cross-reference the Ledger IDs.

4. Misc-cash-payment, credit-memo, and OAP search/CRUD/apply endpoints — each proposed once,
in Ledger PKG-005, and simply reused (not re-proposed) by Financial Reconciliation PKG-001's
equivalent routine rows; no conflicting second definition existed, so no cell changes were
needed beyond the cross-references already present in Financial Reconciliation PKG-001's table.

5. GL out-of-balance detection (GET /api/gl-records/out-of-balance) — Ledger PKG-009/SP-210
is the only routine in the entire document that produces this data; no equivalent routine
exists in the Financial Reconciliation group's package (p_libraries does not contain a GL
balance-check routine — that logic lives only in pkg_gl_functions, which is not classified
under Financial Reconciliation). Resolved: Ledger PKG-009 is confirmed as the sole owner; its
Gap Remediation Needed cell has been updated to state this explicitly so a future reader does
not assume a matching Financial Reconciliation routine exists to reconcile against.

6. No overlap found between the ERP group's endpoints (vendor invoices, vendor search) and any
Ledger or Financial Reconciliation endpoint — these remain as independently defined in ERP
PKG-004 with no changes needed.

## Cells updated in this pass

- Ledger PKG-005: SP-112, SP-113, SP-114 (Target Owner, Gap Remediation Needed)

- Ledger PKG-005: SP-130, SP-131 (Endpoint/Treatment, Gap Remediation Needed)

- Ledger PKG-005: SP-144 (Target Owner, Endpoint/Treatment, Gap Remediation Needed)

- Ledger PKG-009: SP-210 (Gap Remediation Needed)

- Financial Reconciliation PKG-001: SP-031, SP-032, SP-033 (Gap Remediation Needed)

- Financial Reconciliation PKG-001: SP-049, SP-050 (Gap Remediation Needed)

- Financial Reconciliation PKG-001: SP-063 (Gap Remediation Needed)

No PKG-NNN, SP-NNN, or Q-NNN identifiers were renumbered, reused, or removed in this pass.